Daily Scrum Meeting Minutes

Date: 07/01/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 6:00 PM

End time:  6:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Continuation for the emergency message dialog

    - dropdownList for selecting one their caregivers

- What is planned to be done until the next scrum meeting?

  - Finish the process of a boomer selecting which caregiver to notify

  - Begin working on accessing the database with emergency messages

    - Sending the information submitted to the database and then to the selected caregiver

- What are the hurdles?

  - none

Katherine Diaz:

- What was done since the last scrum meeting?

  - Continued to shadow peer for this user story

- What is planned to be done until the next scrum meeting?

  - Review changes made to code

- What are the hurdles?

  - None

Xavier Fabian:

- What was done since the last scrum meeting?

  - Shadowed my teammates

- What is planned to be done until the next scrum meeting?

  - Continue to shadow peers and review changes to code

- What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - Was looking at a tutorial on how to open a small window.

- What is planned to be done until the next scrum meeting?

  - Attempt to start implementing the examples I came across.

- What are the hurdles?

  - None

Carolina Martinez

- What was done since the last scrum meeting?

  - Implemented the firestone update code

    - Emails will automatically save completely and update the document when being shown

    - Created a Caregiver and Recipents account to test

  - Added the delete user button and begun implementing its functionality

  - Created branch for the medication UI page

    - Met with Eduardo in regards to the User Story

- What is planned to be done until the next scrum meeting?

  - Meet with Karen discuss the User Story we selected for this sprint

  - Implement the delete user code

  - Implement a greater portion of the UI for Medication alongside Eduardo

- What are the hurdles?

  - Buttons are not connected to their functionality

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Worked on adding medications to Firebase when adding new pills using the dialogue form that popups on medication’s page.

- What is planned to be done until the next scrum meeting?

  - Continue improving UI and adding functionality to dialogue form when adding pills.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Reviewed changes made to code based on our user stories

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers

- What are the hurdles?

  - None

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Improved the UI of the caregivers dashboard

  - Testing the resizable container that holds the emergency messages

- What is planned to be done until the next scrum meeting?

  - Finish the UI of the caregivers dashboard

  - Look into how to store the messages in the db to access them in the container

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Reviewed the code

- What is planned to be done until the next scrum meeting?

  - Look for any changes to the code

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Created 2 new accounts, one as a recipient and one as a caregiver.

  - Made some UI changes.

- What is planned to be done until the next scrum meeting?

  - Continue working with Carolina on the UI improvements.

- What are the hurdles?

  - None