Daily Scrum Meeting Minutes

Date: 07/11/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 8:00 PM

End time:  8:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Continuing working on connecting the emergency messages through the database

- What is planned to be done until the next scrum meeting?

  - Hopefully hear back from the professor to decide whether the emergency message should be sent to all or only one of the recipient’s caregivers

- What are the hurdles?

  - none

Katherine Diaz:

- What was done since the last scrum meeting?

  - Continued to review code.

- What is planned to be done until the next scrum meeting?

  - Continue to shadow peers

- What are the hurdles?

  - none

Xavier Fabian:

- What was done since the last scrum meeting?

  - Review code that was implemented

- What is planned to be done until the next scrum meeting?

  - Analyze code

What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - I glazed over parts of the project the team can improve and I can take on in the upcoming sprint.

- What is planned to be done until the next scrum meeting?

  - Work on implementing the remaining buttons in the profile page.

- What are the hurdles?

  - None.

Carolina Martinez

- What was done since the last scrum meeting?

  - Begun planning how I will be deleting the user from the firebase.

    - Got approval from PO and began testing.

  - Spoke with Karen on when we can meet regarding our user story.

- What is planned to be done until the next scrum meeting?

  - Planning on submitting a pull request on items worked and refined from prior sprints.

    - Will be checking firebase to ensure it is ready.

  - Begin implementing code regarding the button.

  - Plan with Karen what will be implemented next.

- What are the hurdles?

  - Timing and figuring out how to delete one user without altering any other.

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Worked on changes to medication’s page and planned out integration with Firebase.

- What is planned to be done until the next scrum meeting?

  - Continue work on medication’s page and adding functionality to it that allows it to sync with Firebase.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Review changes made to code

- What is planned to be done until the next scrum meeting?

  - Continue shadowing my peers

- What are the hurdles?

  - None

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Connected the emergency dialogue to the database and displayed the caregivers in the drop down button for the recipients.

  - Added severity level to the emergency dialogue and I sent it to the emergency message dialogue.

- What is planned to be done until the next scrum meeting?

  - Send the emergency message to the db under the recipient.

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Reviewed the code

- What is planned to be done until the next scrum meeting?

  - Look over the code for any changes

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Coordinated with Carolina so we can finish the needed UI changes.

  - Checked Roey’s PR and sent him some feedback with the help of Jasmine.

- What is planned to be done until the next scrum meeting?

  - Choose a new user story during our sprint planning meeting today.

  - Work with Carolina on the UI changes for the new pages and buttons that have been added.

- What are the hurdles?

  - Time