Daily Scrum Meeting Minutes

Date: 07/12/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 6:00 PM

End time:  6:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Continuing working on connecting the emergency messages through the database

- What is planned to be done until the next scrum meeting?

  - Hopefully hear back from the professor to decide whether the emergency message should be sent to all or only one of the recipient’s caregivers

- What are the hurdles?

  - none

Katherine Diaz:

- What was done since the last scrum meeting?

  - Reviewed changes that were made for this user story.

- What is planned to be done until the next scrum meeting?

  - Continue to review the changes that are made by my peers.

- What are the hurdles?

  - None.

Xavier Fabian:

- What was done since the last scrum meeting?

  - Analyzed code and reviewed changed that were implemented by team

- What is planned to be done until the next scrum meeting?

  - Shadow peers for current user story

What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - I modified the code based on the feedback I received from Jasmin and Karen

- What is planned to be done until the next scrum meeting?

  - Work on displaying an emergency contact for a recipient.

- What are the hurdles?

  - None

Carolina Martinez

- What was done since the last scrum meeting?

  - Reviewed to see how I can delete user and ensure that the data base is being update

    - Made progress but would like to integrate the ability to reauthenticate the user prior to deleting

  - Alter the page to ensure it matches the UI

- What is planned to be done until the next scrum meeting?

  - Review changes that I want to integrate into the main branch

    - Ensure that the new features work

  - Meet with Karen regarding changes

- What are the hurdles?

  - Compiling error when attempting to delete from firebase

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Continued developing the medication’s page and cleaning up code.

- What is planned to be done until the next scrum meeting?

  - Continue working on the medication’s page and possibly change how medications are displayed on the page.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Review changes made to code

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers

- What are the hurdles?

  - None

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Connected the emergency dialogue to the database and displayed the caregivers in the drop down button for the recipients.

  - Added severity level to the emergency dialogue and I sent it to the emergency message dialogue.

- What is planned to be done until the next scrum meeting?

  - Send the emergency message to the db under the recipient.

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Reviewed the code

- What is planned to be done until the next scrum meeting?

  - Look over any changes to the code

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Reviewed the current UI.

  - Planned to start working on the UI.

- What is planned to be done until the next scrum meeting?

  - Choose a new user story during our sprint planning meeting today.

  - Work with Carolina on the UI changes for the new pages and buttons that have been added.

- What are the hurdles?

  - Time.