Daily Scrum Meeting Minutes

Date: 07/14/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 6:00 PM

End time:  6:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Began executing our plan with emergency messages being sent to the database.

- What is planned to be done until the next scrum meeting?

  - Continue executing our plan with emergency messages being sent to the database.

- What are the hurdles?

  - None.

Katherine Diaz:

- What was done since the last scrum meeting?

  - Reviewed changes made to the code.

- What is planned to be done until the next scrum meeting?

  - Continue to review changes that are made by my peers.

- What are the hurdles?

  - None.

Xavier Fabian:

- What was done since the last scrum meeting?

  - Shadowed my peers and analyzed code.

- What is planned to be done until the next scrum meeting?

  - Reviewed changes to the code made by my peers.

What are the hurdles?

  - None.

Roey Farag

- What was done since the last scrum meeting?

  - Implemented the update password page.

- What is planned to be done until the next scrum meeting?

  - Implementing the update password functionality.

- What are the hurdles?

  - None.

Carolina Martinez

- What was done since the last scrum meeting?

  - Developed the button for the Delete user.

    - Was able to fix the error that the database was sending to the application.

  - Cleaned up the code of the Medications page.

- What is planned to be done until the next scrum meeting?

  - Meet with Karen up on my return in order to discuss final changes of the UI.

  - Integrate code from semester onto the main branch.

  - Meet with Roey.

- What are the hurdles?

  - Internet Connection.

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Tested android version of application for errors, planned changes to dashboard, and continued work on medication’s page.

- What is planned to be done until the next scrum meeting?

  - Start implementing code changes to the dashboard and attempt to finalize changes to the medication’s page.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Review changes made based on our user stories.

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers.

- What are the hurdles?

  - None.

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Connected the emergency dialogue to the database and displayed the caregivers in the drop down button for the recipients.

  - Added severity level to the emergency dialogue and I sent it to the emergency message dialogue.

- What is planned to be done until the next scrum meeting?

  - Send the emergency message to the db under the recipient.

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Reviewed the code.

- What is planned to be done until the next scrum meeting?

  - Look over the code for any changes.

- What are the hurdles?

  - None.

Karen Martinez:

- What was done since the last scrum meeting?

  - Reached out to the PO to ask about the hardware.

  - Listed the pages needing the UI changes to start working on them.

- What is planned to be done until the next scrum meeting?

  - Coordinate with Carolina the pages I’ll be working on.

- What are the hurdles?

  - Time.