Daily Scrum Meeting Minutes

Date: 07/15/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 6:00 PM

End time:  6:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - Planned meeting with other members on story, and worked more on the approach we are taking with sending the emergency messages alert to the database

- What is planned to be done until the next scrum meeting?

  - Get a structure of the base set up and begin moving forward with finishing the story

- What are the hurdles?

  - none

Katherine Diaz:

- What was done since the last scrum meeting?

  - Reviewed changes that were made for this user story.

- What is planned to be done until the next scrum meeting?

  - Continue to review the changes that are made by my peers.

- What are the hurdles?

  - None.

Xavier Fabian:

- What was done since the last scrum meeting?

  - Shadow my peers and reviewed implementation of code

- What is planned to be done until the next scrum meeting?

  - Analyzed and review code

What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - I have worked on getting my features to work on Android ios

- What is planned to be done until the next scrum meeting?

  - Attempt to implement the ability to make a phone call.

- What are the hurdles?

  - None.

Carolina Martinez

- What was done since the last scrum meeting?

  - Continued the tested of Delete User

  - Will be reaching out to Roey and Karen tonight upon my arrival

    - Discuss questions + user stories

- What is planned to be done until the next scrum meeting?

  - Meet with Karen up on my return in order to discuss final changes of the UI.

  - Integrate code from semester onto the main branch.

  - Meet with Roey.

- What are the hurdles?

  - Internet Connection.

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Continued testing mobile versions of the application, modified the medication’s page, and continued planning dashboard changes.

- What is planned to be done until the next scrum meeting?

  - Begin implementing code changes to the dashboard and cleanup source code.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Review changes made to code

- What is planned to be done until the next scrum meeting?

  - Continue to shadow my peers

- What are the hurdles?

  - None

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Worked on the emergency message dialogue

  - Testing to see if the emergency messages are being pushed to the db correctly

- What is planned to be done until the next scrum meeting?

  - Work on getting the emergency messages displayed in the caregivers dashboard

  - Ensure the emergency messages are being pushed into the db correctly

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Reviewed the code

- What is planned to be done until the next scrum meeting?

  - Look for any changes to the code

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Kept on working on UI changes.

- What is planned to be done until the next scrum meeting?

  - Finish UI changes.

- What are the hurdles?

  - Time.