Daily Scrum Meeting Minutes

Date: 05/1/2022

Attendees:

Karen Martinez

Destany Medina

Carolina Martinez

Eduardo Cortes

Jasmine Restrepo-Gaitan

Roey Farag

Keiss De Los Santos

Katherine Diaz-Nunez

Christian Hernandez

Xavier Fabian

Start time: 6:00 p.m.

End time: 6:40 p.m.

Karen Martinez:

- What was done since the last scrum meeting?

  - Not applicable. This was our first scrum meeting.

- What is planned to be done until the next scrum meeting?

  - Help my teammates set up their environment.

  - Give my teammates access to our Google Drive.

- What are the hurdles?

  - None.

Roey Farag:

- What was done since the last scrum meeting?

  - Not applicable. This was our first scrum meeting.

- What is planned to be done until the next scrum meeting?

  - Set up a development environment.

  - Watch videos on the project made by previous members in past semesters.

- What are the hurdles?

  - Gaining access to the repository.

  - ...Getting familiar with past implementations and technology.

Eduardo Cortes:

- What was done since the last scrum meeting?

  - We began setting up the development environment.

- What is planned to be done until the next scrum meeting?

  - Finish setting up the development environment and begin testing the current application for errors.

- What are the hurdles?

  - Making sure that everyone has access to the team resources.

Carolina Martinez:

- What was done since the last scrum meeting?

  - This is our first meeting so this is not applicable until further notice

- What is planned to be done until the next scrum meeting?

  - Download all the needed software and setting up the environment in order to begin the project

  - Review the documentation and gain knowledge from past team members

  - Everyone having access to the git and the documentation

- What are the hurdles?

  - Finding a time where everyone is able to meet

  - Guiding the team on how SCRUM works

  - Gaining access to the documentation

Destany Medina:

- What was done since the last scrum meeting?

  - First Meeting

- What is planned to be done until the next scrum meeting?

  - Downloading all the necessary software and applications for the project

  - Reviewing and catching up with what the previous members have already implemented and decided on

- What are the hurdles?

  - Familiarizing ourselves with the previous implementations

  - Making sure everyone is on board with the scrum processes

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - First Meeting

- What is planned to be done until the next scrum meeting?

  - Reviewing the software and the set up needed for the projects

- What are the hurdles?

  - Trying to get familiar and understand the current set up of the project

Xavier Fabian:

- What was done since the last scrum meeting?

  - First meeting

- What is planned to be done until the next scrum meeting?

  - Get familiar with the project

  - Set up environment and download any necessary tools

  - Read over documentation

- What are the hurdles?

  - Getting access to google drive

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - This was the first meeting.

- What is planned to be done until the next scrum meeting?

  - Go over all documentation of the project

  - Download any necessary resources for the project

- What are the hurdles?

  - No hurdles yet

Katherine Diaz-Nunez:

- What was done since the last scrum meeting?

  - ..

- What is planned to be done until the next scrum meeting?

  - I plan to gain access to the google drive to be able to edit team documents and all other resources.

  - I will have to set up my environment and get familiar with the stack

- What are the hurdles?

  - There are currently no hurdles.

Christian Hernandez:

- What was done since the last scrum meeting?

  - First Meeting

- What is planned to be done until the next scrum meeting?

  - I plan to gain access to all necessary resources

  - I plan to set up my environment

  - I plan to review necessary languages

- What are the hurdles?

  - There are no hurdles