  - ontinuing to set up/learn about the necessary programs

- What is planned to be done until the next scrum meeting?

  - Finalize Downloading all tools

  - Finalize setting up the environment

- What are the hurdles?

  - Finding solid time to finish setting up all at once, often get cut off at parts and have to remember where I left off

Katherine Diaz:

- What was done since the last scrum meeting?

  - Finished setting up flutter and received access to the github project from the professor.

- What is planned to be done until the next scrum meeting?

  - Go through the sprint planning meeting notes to see what user stories have priority.

- What are the hurdles?

  - Getting all components to work together to finish setting up the environment for the project.

Xavier Fabian:

- What was done since the last scrum meeting?

  - Downloaded all tools, and followed the installation guide

- What is planned to be done until the next scrum meeting?

  - Finish watching the installation guide

  - Finish setting up android studio

- What are the hurdles?

  - None

Roey Farag

- What was done since the last scrum meeting?

  - Finished setting up my environment.

  - Watched tutorial videos on the project

- What is planned to be done until the next scrum meeting?

  - Analyze the backend code of the project

- What are the hurdles?

  - None

Carolina Martinez

- What was done since the last scrum meeting?

  - Accessed the Github

  - Downloaded all of the software needed

- What is planned to be done until the next scrum meeting?

  - Follow the video to ensure that the environment is setup correctly

  - Review and Research the stack

- What are the hurdles?

  - None

Eduardo Cortes:

- What was done since the last scrum meeting?

  - Cloned the Github repository and began analyzing source code.

- What is planned to be done until the next scrum meeting?

  - Review Dart/flutter and test application.

- What are the hurdles?

  - None.

Christian Hernandez:

- What was done since the last scrum meeting?

  - Downloaded necessary software

- What is planned to be done until the next scrum meeting?

  - Continue to set up my environment

- What are the hurdles?

  - None

Jasmine Restrepo-Gaitan:

- What was done since the last scrum meeting?

  - Continued to work on the setup for the project

- What is planned to be done until the next scrum meeting?

  - Continue to finish the setup and review videos on flutter/dart

- What are the hurdles?

  - None

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Continued downloading of the project

- What is planned to be done until the next scrum meeting?

  - Finish downloading of the project

- What are the hurdles?

  - None

Karen Martinez:

- What was done since the last scrum meeting?

  - Planning the next sprints.

- What is planned to be done until the next scrum meeting?

  - Finish setting up my environment.

  - Review Flutter/Dart.

- What are the hurdles?

NoneDaily Scrum Meeting Minutes

Date: 05/19/2022

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

Start time: 6:00 PM

End time: 6:15 PM

Destany Medina:

- What was done since the last scrum meeting?

  - C