Sprint Backlog Grooming Meeting Minutes

Project: Take Control of Your Aging Baby Boomers

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian, Karen Martinez.

Start time: 6:00 PM

End time:  7:00 PM

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.- Product Owner will confirm submitted User Stories priority afterward.

User Stories - Confirmed for Sprint 1

1 - Review current documentation. - 2 story points

2 - Setup development environment.- 4 story points

3 - Review Flutter/Dart - 5 story points

4 - Optimize/Cleanup source code - 4 story points

5 - Analyze the backend of the application / 5 story points

6 - Analyze the frontend of the application / 5 story points

User Stories - To be Confirmed for Sprint 1 from Pending User Stories

1 - As a User, I want to be able to change my email, so that I can have  better control over my account.

2 - As a user (caregiver), I want to be able to see a page with the list of my care recipients.

3 - As a user (baby boomer) I would like to create an emergency contact priority list so that my priority contacts get alerted first.