Sprint Backlog Grooming Meeting Minutes

Project: Take Control of Your Aging Baby Boomers

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian, Karen Martinez.

Start time: 8:00 PM

End time:  9:00 PM

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.- Product Owner will confirm submitted User Stories priority afterward.

User Stories - Confirmed for Sprint 2

1 - As a User, I want to be able to change my email, so that I can have  better control over my account.

2 - As a user (caregiver), I want to be able to see a page with the list of my care recipients.

3 - As a user (baby boomer) I would like to create an emergency contact priority list so that my priority contacts get alerted first.

User Stories - To be Confirmed for Sprint 3 from Pending User Stories

1 - As a developer, I would like to develop any UX/UI having to do with changing the email address and any additional account changes (Carolina & Karen)

2 - As a caregiver, I would like to get notified of the boomer’s emergency so that I can act accordingly. (Jasmin & Destiny)

3 - As a user (baby boomer) I would like to be able to chat/contact my caregivers about any concerns or questions that I may have regarding my health. (Roey & Eduardo)