Sprint Backlog Grooming Meeting Minutes

Project: Take Control of Your Aging Baby Boomers

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian, Karen Martinez.

Start time: 6:00 PM

End time:  7:00 PM

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.- Product Owner will confirm submitted User Stories priority afterward.

User Stories - Confirmed for Sprint 4

1 - As a caregiver, I want to see my dashboard, recipients, profile, settings, and log out in the menu.

2 - As a boomer, I would like to add medications to the medications page and have them be accessible from any device.

3 - As a developer, I would like to implement the missing UI pages and ensure it stays true to the UI design.

4 - As a boomer/caregiver, I would like to receive notifications about emergencies or important dates regarding the medications.

User Stories - Sprint 5

1 - As a user, I would like to modify my emergency contact so that I could have my profile up to date in case of an emergency. Developer: Roey Farag -9 story points

2 - As a User, I would like to have the ability to delete my account and have all my information deleted.

3- As a developer I would like to ensure all the information regarding the accounts is updated properly in Firebase.

4 - As a developer, I would like to implement the missing UI pages and ensure it stays true to the UI design. (Continued from Prior Sprint)

5 - As a boomer/caregiver, I would like to receive notifications about emergencies or important dates regarding the medications. (Continued)