Sprint Planning Meeting Minutes:

Date: 05/27/2022

Project: Take Control of your Aging Baby Boomers.

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

After discussion, the velocity of the team was estimated to be .

1 story point = 1 day (3 hours)

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- 1- As a User, I want to be able to change my email, so that I can have better control over my account. ( 5 story points)

- 2- As a user (caregiver), I want to be able to see a page with the list of my care recipients. ( 6 story points)

- 3- As a user (baby boomer) I would like to create an emergency contact priority list so that my priority contacts get alerted first. ( 5 story points)

The team members indicated their willingness to work on the following user stories.

- Carolina Martinez

  - Story 1

- Jasmine Restrepo-Gaitan

  - Story 2

- Roey Farag

- Story 1

- Katherine Diaz-Nunez

  - Story 1

- Xavier Fabian

  - Story 1

- Karen Martinez

  - Story 3

- Eduardo Cortes

  - Story 3

- Christian Hernandez

  - Story 3

- Destany Medina

  - Story 2

- Keiss De Los Santos

  - Story 2