Sprint Planning Meeting Minutes:

Date: 06/13/2022

Project: Take Control of Your Aging Baby Boomers.

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

After discussion, the velocity of the team was estimated to be .

1 story point = 1 day (3 hours)

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- 1 - As a developer, I would like to develop any UX/UI having to do with changing the email address and any additional account changes (Carolina & Karen) -> 4 user story

- 2 - As a caregiver, I would like to get notified of the boomer’s emergency so that I can act accordingly. (Jasmin & Destiny) -> 5 story points

- 3 - As a user (baby boomer) I would like to be able to chat/contact my caregivers about any concerns or questions that I may have regarding my health. (Roey & Eduardo) → 10 story points

The team members indicated their willingness to work on the following user stories.

- Carolina Martinez

  - Story #1

- Jasmine Restrepo-Gaitan

  - Story #2

- Roey Farag

- Story #3

- Katherine Diaz-Nunez

  - Story #2

- Xavier Fabian

  - Story #1

- Karen Martinez

  - Story #1

- Eduardo Cortes

  - Story #3

- Christian Hernandez

  - Story #1

- Destany Medina

  - Story #2

- Keiss De Los Santos

  - Story #2