Sprint Planning Meeting Minutes: 60 Minutes

Attendees: Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Katherine Diaz-Nunez, Xavier Fabian, Karen Martinez. Christian Hernandez, Destany Medina

Start time: 6:00 pm

End time: 7:00 pm

After discussion, the velocity of the team was estimated to be 327 hours.

1 story point = 3 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- 1 - Review current documentation. - 2 story points

- 2 - Setup development environment.- 4 story points

- 3 - Review Flutter/Dart - 5 story points

- 4 - Optimize/Cleanup source code - 4 story points

- 5 - Analyze the backend of the application / 5 story points

- 6 - Analyze the frontend of the application / 5 story points

The team members indicated their willingness to work on the following user stories.

- Carolina Martinez

  - 1, 2, 3  total 11 points

- Jasmine Restrepo-Gaitan

  - 1, 2, 3, - total of 11 points

- Roey Farag

- 5, 6 total 10 story points

- Katherine Diaz-Nunez

  - 1 ,2, 3 - total 11 story points

- Xavier Fabian

  - 1, 2, 3 - total 11 story points

- Karen Martinez

  - 1, 2, 6 total 11 story points

- Eduardo Cortes

  - 1, 2, 3 - total 11 story points

- Christian Hernandez

  - 1, 2, 3 - total 11 story points

- Destany Medina

  - 1, 2, 3  total 11 points

- Keiss De Los Santos

  - 1, 2, 3 - total 11 points