Sprint Retrospective Meeting Minutes

Date: 06/10/2022

Project: Take Control of Your Aging Baby Boomers.

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

What went wrong?

- Did not have access to database at the beginning of the sprint

What went right?

- We notified the PO way in advance to meet with us.

- We were able to help each other out when needed.

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

How to address the issues in the next sprint?

- How to improve the process?

  - We could try to anticipate these issues during our grooming sessions.

- How to improve the product?

  - The UI can be improved.