Sprint Retrospective Meeting Minutes

Date: 06/24/2022

Project: Take Control of Your Aging Baby Boomers.

Attendees: Destany Medina, Carolina Martinez, Eduardo Cortes, Jasmine Restrepo-Gaitan, Roey Farag, Keiss De Los Santos, Katherine Diaz-Nunez, Christian Hernandez, Xavier Fabian,  Karen Martinez.

What went wrong?

- Had minor issues retrieving source code from Github.

- Compilation error in the integration branch

What went right?

- We notified the PO way in advance to meet with us.

- We were able to help each other out when needed.

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

How to address the issues in the next sprint?

- How to improve the process?

  - Better testing before merging new code into the integration branch.

- How to improve the product?

  - The user interface could be improved and made easier to use for the elderly using the app.