Project Title:

Auditory Training App

Team Members:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal

Capstone 1:Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Mentor(s): Masoud Sadjadi

# Abstract

This Document presents the information necessary to acquire a good understanding of the Auditory Training App. The Project seeks to create a better user experience for those with hearing impairments. In which the user can find varying levels of difficulty to train and improve their hearing. Using lesson plans and interactive activities, this app will give users the ability to enjoy their experience while giving feedback to their progress in hearing recovery.

Table of Contents

Abstract	3

Introduction	5

Purpose of System	5

User Stories	5

Implemented User Stories	6

Pending User Stories	6

Project Plan	7

Project Goals	7

Sprints Plan	8

Sprint 1	8

Sprint 2	8

Sprint 3	10

Sprint 4	11

Sprint 5	12

Sprint 6	13

System Design	13

Architectural Patterns	14

System and Subsystem Decomposition	14

UML diagram(s)	15

Validation	15

Persistent Data Management	15

Appendix	15

Appendix A - UML Diagrams	15

Appendix B - User Interface	15

Appendix C - Sprint Retrospective Reports	22

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist	29

Installation/Maintenance Document	30

Shortcomings/Wishlist	30

# Introduction

Auditory Training App was introduced as an application that would enhance the experience of those with hearing problems, who are able to regain their hearing through rigorous practice. By creating this app we sought to do two things: help the user enjoy their lessons throughout the use of the app, and to provide viable feedback on how they are performing in each of the lessons. The Auditory Training App will provide several lesson plans and difficulty levels. With each lesson we would have games and fun listening activities for the user to interact with.

Another aspect of this app would be to eventually incorporate a community forum. In this forum users could connect with each other, chat, train, or even compete with one another. However the solo experience was the main target for this stage in the project's life cycle. Activities would begin at the most basic hearing level (sound detection) to the most difficult hearing level (open conversation). With this we can monitor the users progress and create a system to show the user how they are progressing with the app.

# Purpose of System

The purpose of this system is to allow users who are going through the process of regaining their hearing to have a better experience. By giving the user more options in the difficulty of the lessons, they will be able to advance at a pace that they feel comfortable with. Also giving the user an interactive experience where they can perform more real world activities will benefit them outside of the app.

# User Stories

## Implemented User Stories

| Sprint | User Story |
| --- | --- |
| 1 | As a user, I want to sign in or log in to my account. |
| 2 | As a user, before going to the landing page, I want to be able to confirm that sound is playing through my device. |
| 2 | As a user, I want to land on a general page when I visit the website. |
| 3 | As a user, I want to log out of my account. |
| 3 | As a user, I want to see corresponding texts for each section. |
| 4 | As a user, I want to be able to reset my password if I forget it. |
| 4 | As a user, I want to be able to choose different levels.As a user, I want to hear sounds being played through the site. |
| 6 | As a user, I want to be able to access and complete a lesson. |
| 6 | As a user, I want to be able to see my most recent activities when I login. |
| 6 | As a user, I want to be able to see all the dates of my last activities. |
| 6 | As a user, I want to be able to see my high score on the dashboard cards. |
| 6 | As a user, I want my new scores to be added to my existing scores along with their dates. |

## Pending User Stories

| Sprint | User Story |
| --- | --- |
| 6 | As a user, I want to be able to choose different levels. |
| 6 | As a user, I want to be able to complete the identification part of the Ling activity. |

# Project Plan

## Project Goals

Our goal is to be able to start the development process of the Auditory Training App. We want to have the application to have the ability to help people with hearing loss experience engaging activities to improve their hearing without any issues or complications. We want to be able to do this in a timely manner.

Project Organization

Project Personnel Organization

Taylor Rivera: Front-end developer, UI/UX design

Musa Jean: Back-end Developer, Firebase authentication, UI/UX design

Tomas Alvarez: Back-end developer

Miguel Pacillo: Front-end developer

Elton Lucien: Front-end, Back-end developer

Jason Francis: UI/UX design

Alejandro Carvajal: Back-end developer, UI/UX design

Fernando Diaz: Back-end developer

Dmitrii Chzhao: Front-end developer

Hardware and Software Resources

The project will need desktops, laptops, servers, Visual Studio Code, Github, JavaScript, Reac, Chrome developer tools, and  Firebase, to successfully achieve the goals.

# Sprints Plan

## Sprint 1

Stories:

| Title: Select screen | Priority: High | points:8 |
| --- | --- | --- |
| User Story: As a user, I want to be able to choose different levels. |  |  |
| Acceptance Criteria 1: User can clearly select a game in all levels. |  |  |
| Acceptance Criteria 2: User can view completed and uncompleted lessons. |  |  |

| Title: Accessing a Lesson | Priority: High | points:8 |
| --- | --- | --- |
| User Story: As a user, I want to be able to access and complete a lesson. |  |  |
| Acceptance Criteria 1: The user is able to open a lesson. |  |  |
| Acceptance Criteria 2: The user is able to complete a lesson. |  |  |

| Title: Login Page | Priority: High | points:8 |
| --- | --- | --- |
| User Story: As a user, I want to sign in or log in to my account |  |  |
| Acceptance Criteria 1: User can create an account with an email and password |  |  |
| Acceptance Criteria 2: User can log in with email and password. |  |  |

## Sprint 2

Stories:

| Title: Accessing a Lesson | Priority: High | Points: 8 |
| --- | --- | --- |
| User Story: As a user, I want to be able to access and complete a lesson. |  |  |
| Acceptance Criteria 1: The user is able to open a lesson. |  |  |
| Acceptance Criteria 2: The user is able to complete a lesson. |  |  |

| Title: Select screen | Priority: High | Points: 8 |
| --- | --- | --- |
| User Story: As a user, I want to be able to choose different levels. |  |  |
| Acceptance Criteria 1: User can clearly select a game in all levels. |  |  |
| Acceptance Criteria 2: User can view completed and uncompleted lessons. |  |  |

| Title: Logout | Priority: Low | Points: 2 |
| --- | --- | --- |
| User Story: As a user, I want to log out of my account |  |  |
| Acceptance Criteria 1: User can logout by clicking on logout |  |  |
| Acceptance Criteria 2: User is logged out after x minutes of inactivity |  |  |

| Title: Landing Page | Priority: Medium | Points: 5 |
| --- | --- | --- |
| User Story: As a user, I want to land on a general page when I visit the website |  |  |
| Acceptance Criteria 1: User has the option to signin/up on landing page |  |  |
| Acceptance Criteria 2: User can read general information about mission-audition |  |  |
| Acceptance Criteria : Use has access to a navbar and a footer |  |  |

| Title: Navigation | Priority: Low | Points: 2 |
| --- | --- | --- |
| User Story: As a user, I want to navigate to different pages. |  |  |
| Acceptance Criteria 1: User can select different pages |  |  |
| Acceptance Criteria 2: User can view different pages. |  |  |

| Title: Sound check on log in | Priority: Medium | Points: 3 |
| --- | --- | --- |
| User Story: As a user, before going to the landing page, I want to be able to confirm that sound is playing through my device. |  |  |
| Acceptance Criteria 1: A sound is played upon the user requesting when on the sound check page. |  |  |
| Acceptance Criteria 2: User can select whether sound is working. |  |  |
| Acceptance Criteria 3: Upon the user selecting that the sound is not heard, give troubleshooting options dependent on their device. |  |  |

## Sprint 3

Stories:

| Title: Add Text to landing page | Priority: Low | Points: 3 |
| --- | --- | --- |
| User Story: As a user, I want to see corresponding texts for each section |  |  |
| Acceptance Criteria 1: User can see texts directly from the PO |  |  |
| Acceptance Criteria 2: All placeholders are replaced by corresponding texts |  |  |

| Title: Select screen | Priority: High | Points: 8 |
| --- | --- | --- |
| User Story: As a user, I want to be able to choose different levels. |  |  |
| Acceptance Criteria 1: User can clearly select a game in all levels. |  |  |
| Acceptance Criteria 2: User can view completed and uncompleted lessons. |  |  |

| Title: Logout | Priority: Low | Points: 2 |
| --- | --- | --- |
| User Story: As a user, I want to log out of my account |  |  |
| Acceptance Criteria 1: User can logout by clicking on logout |  |  |
| Acceptance Criteria 2: User is logged out after x minutes of inactivity |  |  |

| Title: Sound check on log in | Priority: Medium | Points: 3 |
| --- | --- | --- |
| User Story: As a user, before going to the landing page, I want to be able to confirm that sound is playing through my device. |  |  |
| Acceptance Criteria 1: A sound is played upon the user requesting when on the sound check page. |  |  |
| Acceptance Criteria 2: User can select whether sound is working. |  |  |
| Acceptance Criteria 3: Upon the user selecting that the sound is not heard, give troubleshooting options dependent on their device. |  |  |

## Sprint 4

Stories:

| Title: Select screen | Priority: High | Points: 8 |
| --- | --- | --- |
| User Story: As a user, I want to be able to choose different levels. |  |  |
| Acceptance Criteria 1: Users can clearly select a game in all levels. |  |  |
| Acceptance Criteria 2: Users can view completed and uncompleted lessons. |  |  |

| Title: Sound playback | Priority: High | Points: 5 |
| --- | --- | --- |
| User Story: As a user, I want to hear sounds being played through the site. |  |  |
| Acceptance Criteria 1: Users can click on a button to play sound. |  |  |
| Acceptance Criteria 2: Sound is played back through the browser. |  |  |

| Title: Accessing a Lesson | Priority: High | Points: 8 |
| --- | --- | --- |
| User Story: As a user, I want to be able to access and complete a lesson. |  |  |
| Acceptance Criteria 1: The user is able to open a lesson. |  |  |
| Acceptance Criteria 2: The user is able to complete a lesson. |  |  |

| Title: Password Reset | Priority: High | Points: 5 |
| --- | --- | --- |
| User Story: As a user, I want to be able to reset my password if I forget it. |  |  |
| Acceptance Criteria 1: The user is able to click on a password reset button to send an email to their inbox. |  |  |
| Acceptance Criteria 2: The user is able to click on the link provided in the email to reset their password. |  |  |

## Sprint 5

Stories:

| Title: Select screen | Priority: High | Points: 8 |
| --- | --- | --- |
| User Story: As a user, I want to be able to choose different levels. |  |  |
| Acceptance Criteria 1: Users can clearly select a game in all levels. |  |  |
| Acceptance Criteria 2: Users can view completed and uncompleted lessons. |  |  |

| Title: Accessing a Lesson | Priority: High | Points: 8 |
| --- | --- | --- |
| User Story: As a user, I want to be able to access and complete a lesson. |  |  |
| Acceptance Criteria 1: The user is able to open a lesson. |  |  |
| Acceptance Criteria 2: The user is able to complete a lesson. |  |  |

| Title: Sound select activity | Priority: High | Points: 5 |
| --- | --- | --- |
| User Story: As a user, I want to be given different sounds and options to select |  |  |
| Acceptance Criteria 1: User has the option to play a sound |  |  |
| Acceptance Criteria 2: User has the option to select a matching option |  |  |

## Sprint 6

Stories:

| Title: Select screen | Priority: High | Points: 8 |
| --- | --- | --- |
| User Story: As a user, I want to be able to choose different levels. |  |  |
| Acceptance Criteria 1: Users can clearly select a game in all levels. |  |  |
| Acceptance Criteria 2: Users can view completed and uncompleted lessons. |  |  |

| Title: Accessing a Lesson | Priority: High | Points: 8 |
| --- | --- | --- |
| User Story: As a user, I want to be able to access and complete a lesson. |  |  |
| Acceptance Criteria 1: The user is able to open a lesson. |  |  |
| Acceptance Criteria 2: The user is able to complete a lesson. |  |  |

| Title: Sound select activity, part 2 | Priority: High | Points: 8 |
| --- | --- | --- |
| User Story: As a user, I want to be able to complete the identification part of the Ling activity |  |  |
| Acceptance Criteria 1: User has the option to match the correct sounds |  |  |
| Acceptance Criteria 2: User receives a score at the end |  |  |

# System Design

This section discusses the main decisions that were made for this app when it comes to the design aspects. It is essential that the app creates a friendly user interface and experience in order to appeal to its projected users. It is also just as important that the app remains maintainable in the future and the development process can continue without any major disturbances stemming from its initial conceptions and outlook. The architecture of the system and its flow are detailed below.

## Architectural Patterns

The pattern that we used is the model-view-controller pattern that is also known as MVC. This helps as we were in test driven development constantly, it works with component-based designs, facilitates authorization and authentications  most importantly allows user controls. With this structure, the application was divided in three parts:

●  	View - displays the information to the user, the UI.

●  	Controller - handle the user input.

●  	Model - contains the core functionality, logic, and data.

# System and Subsystem Decomposition

## UML diagram(s)

# Validation

## Persistent Data Management

The data is said to be persistent if it exists from session to session. Generally, the persistent data is stored in a database. Our  app is a simple application which involves some data transformation. There are certain pieces of information which must remain stored in the database such as the profile information of the users, their completed activities and more. Also we need to stage every user custom profile experience.

We are using the ER diagram to represent the structure of the data used in the entity objects. Some of the data includes the user’s login information, routes, locations, etc. This ER diagram proposes a database design for the app. This ER diagram is a work in progress and may not be complete. This means more attributes, entities, and relationships may be added as needed, by the customer or the development team.

# Appendix

## Appendix A - UML Diagrams

## Appendix B - User Interface

## Appendix C - Sprint Retrospective Reports

Sprint 1 Retrospective Meeting Minutes

1/30/2022

Attendees: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal, Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time: 8:30 PM

End time: 9:00 PM

What went wrong?

Scheduling meetings to line up with everybody’s schedules was a challenge, resulting in sub-optimal communication

Did we do a good job estimating the points (time required) for each user story?

As some members of the team were new to React, it took a bit longer than expected for the learning process. This has impacted our velocity while burning through this sprint.

Did each team member work as scheduled?

Yes.

What went right?

Communication with the product owner has gone very well. She has provided documents and information to help us develop the app.

How to address the issues in the next sprint?

Communication is very important as we are all remote. We only need to improve our communication to make sure tasks are completed.

How to improve the process?

The process can be improved by communicating and working together when it comes to completing tasks that multiple people are working on.

How to improve the product?

The product can be improved by meeting with the product owner and making sure that each user story is successful.

Sprint 2 Retrospective Meeting Minutes

2/13/2022

Attendees: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal, Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time: 9.30 PM

End time: 10:00 PM

What went wrong?

Did we do a good job estimating the points (time required) for each user story?

Not entirely, a lot of stories ended up taking longer than originally estimated.

Did each team member work as scheduled?

Yes

What went right?

The back and forth communication with the PO made it easy for the team to implement her ideas.

How to address the issues in the next sprint?

Issues can be addressed by communicating with PO for questions and updates.

How to improve the process?

The process can be improved by having more meeting with the team members who are working on an individual sprint

How to improve the product?

As the product is new, any progress that we make is an improvement. We will continue developing different units.

Sprint 3 Retrospective Meeting Minutes

2/27/2022

Attendees: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal, Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time: 9:00 PM

End time: 9:30 PM

What went wrong?

Scheduling meetings to line up with everybody’s schedules was a challenge

Did we do a good job estimating the points (time required) for each user story?

As some stories were not completed on time, our estimation process needs improvement.

Did each team member work as scheduled?

Yes

What went right?

The communication and involvement of the PO make it easy to understand and fulfill her requirements. Some major stories that were transferred from last sprint were completed.

How to address the issues in the next sprint?

The issues can be addressed next sprint by communicating them during our stand ups.

How to improve the process?

We can improve the process by understanding what each individual is working on.

How to improve the product?

We can improve the product by implementing the game section of the web app.

Sprint 4 Retrospective Meeting Minutes

3/20/2022

Attendees: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal, Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time: 9:00 PM

End time: 9:30 PM

What went wrong?

Some features were not completed as scheduled.

Did we do a good job estimating the points (time required) for each user story?

Not entirely, some features are not completed.

Did each team member work as scheduled?

Yes, each team member did work as scheduled.

What went right?

Forget password is implemented.

How to address the issues in the next sprint?

How to improve the process?

We could improve the communication process to know what everyone's doing.

How to improve the product?

As this is a new product, we can continue adding features to make improvements.

Sprint 5 Retrospective Meeting Minutes

4/2/2022

Attendees: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal, Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time: 9:00PM

End time:  9:30PM

What went wrong?

Story estimation could have been better.

Did we do a good job estimating the points (time required) for each user story?

No, some stories will span across more sprints.

Did each team member work as scheduled?

Yes

What went right?

Future plannings were discussed with the PO, including the beginning to wrap up the project and pass it on to the next group.

How to address the issues in the next sprint?

We will address better communication in the next planning.

How to improve the process?

Improve the communication between the team.

How to improve the product?

As we are  the first group to work on the project, any contribution that we make is an improvement.

Sprint 6 Retrospective Meeting Minutes

4/17/2022

Attendees: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal, Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time: 9:00PM

End time: 9:30PM

What went wrong?

Some stories were incomplete.

Did we do a good job estimating the points (time required) for each user story?

No, since some of the stories require more time to complete.

Did each team member work as scheduled?

Yes

What went right?

Some stories were completed, and the meetings with the PO.

How to address the issues in the next sprint?

Discuss issues with the team during stand ups.

How to improve the process?

Communication can always be improved.

How to improve the product?

Pass on great information to the next team.

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist

User Manual

The user is greeted with the Landing Page that contains general information about the app. In the Navigation bar at the top of the page, there is an option to either sign in or sign up. The sign up option will automatically log the user in once the necessary fields are submitted. The user can also choose to login with their current credentials. Lastly, on the sign in page, the user can choose "Forgot Password?" which gives them the option to submit a reset password link to the current email address in the input field.

Once logged in, they are brought to the dashboard where they will see : a recent activities page if they have ever visited an activity in the past, and a list of all available activities. The navigation bar will now display the user's registered name. Hovering over it gives the option to logout or browse to settings.

Tapping/Clicking on the Ling Detection Activity either on the recent activities section or the Ling Activities section will lead the user to the Ling Activity where they can complete it. There are four clickable options on this page: a play button to play the current sound or no sound, an option to select "sound",an option to select "no sound", and an option to submit the user's choice which only works if a choice was made.  At the top of the page, a progress bar also updates every time a user submits an answer until a given number of options are submitted. Once the end is reached, the user will see their final score on a popup.

## Installation/Maintenance Document

Step 1:

Install git on your computer https://git-scm.com/downloads

Install Node.js (comes with npm) https://nodejs.org/en/

Step 2:

Download a code editor of your choice, VsCode is suggested, can be found at:

https://code.visualstudio.com/download

Step 3:

Open Visual Studios Code and select get from version control, from the dropdown, select git.

A link will be requested where you will input the following link: https://github.com/Elton360/mission-audition.git

Step 4:

After the project is cloned in your computer you will be able to access it from your command line interface.

After that, go to your project from the terminal by using “cd” and going to the folder where the project is in.

Step 5:

Install all the backend node dependencies by running the following commands in the root directory:

npm install

Step 6:

Once everything is completed, use the command within the root folder “npm start” to start the app.

A window will open in your default browser with the app running.

## Shortcomings/Wishlist

- A community forum where the app users can connect with each other, chat, train together, or compete

  - Similar to Facebook groups but more engaging

  - Ability to message individuals and groups of people

  - Comment section

  - Ability to share progress chart if wanted

  - Ability to post to entire group including text, pictures, links, videos

  - Ability to like/react to posts or messages

- Individual activities and games for solo use

  - Standard AT activities

  - Listening games (like Hearing Hunt, Sounds Like, etc)

  - What other word games can be turned into listening activities? (word searches/Boggle/crosswords)

- The ability to toggle on or off:

  - Different types of voices (including the ability to switch between voices and slow down or speech up the voices in each activity):

  - Female

    - Different pitches of female voices

    - Different ages

  - Male

    - Voices that do not sound like a “radio host” as well as voices that do

    - Different pitches of male voices

  - Children of different ages

    - Different pitches of voices, voices of intelligible as well asunintelligible children

  - Different types of accents:

    - Southern, Bostonian, New Yorker, AAE

    - British, Australian, New Zealand

    - French/Spanish/Italian/Other accents speaking English

    - sleepy/tired/excited/etc

    - whispers/regular speech level/oud level/yelling

  - Different background noises:

    - cocktail party, coffee shop, restaurant, playground, school cafeteria, traffic, beach, storms, wind, city noises (sirens, cars, etc.)

    - Including the ability to decrease/increase the amount of background noise the user is listening to (certain dB level of background noise to target sound level)