Table Of Content

Sprint 1	2

Sprint 2	28

Sprint 3	59

Sprint 4	88

Sprint 5	114

Sprint 6	142

Sprint 7	171

## Sprint 1

Date: 1/18/2022

Sprint: 1

Scrum Daily Standup day #: 2

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:8:00 pm

End time: 8:30 pm

Taylor Rivera:

●      How many hours have I worked since the last meeting?

○   n/a

●      What was done since the last scrum meeting?

○      n/a

●      What is planned to be done until the next scrum meeting?

○     Research and watch React; install software.

●      What are the hurdles?

○      None

Tomas Alvarez Lopez:

●      How many hours have I worked since the last meeting?

○   n/a

●      What was done since the last scrum meeting?

○      Assigned roles and decided on the stories

●      What is planned to be done until the next scrum meeting?

○     Get experience with React and install necessary software.

●      What are the hurdles?

○      Getting experience with React.

Miguel Pacillo:

●      How many hours have I worked since the last meeting?

○   n/a

●      What was done since the last scrum meeting?

○      n/a

●      What is planned to be done until the next scrum meeting?

○     Get Node.js, React Native, and Bootstrap installed. Refresh React skills using a Youtube tutorial

●      What are the hurdles?

○      Experience with React, but not React Native for use with mobile devices

Fernando Diaz:

●      How many hours have I worked since the last meeting?

○   n/a

●      What was done since the last scrum meeting?

○   n/a

●      What is planned to be done until the next scrum meeting?

○   Install the project dependencies

●      What are the hurdles?

○   Have to get familiar with the dependencies

Alejandro Carvajal:

●      How many hours have I worked since the last meeting?

○   n/a

●      What was done since the last scrum meeting?

○      n/a

●      What is planned to be done until the next scrum meeting?

- Install necessary software to build the project, such as npm, Node.js, React.js

- Begin learning React.js and Node.js

●      What are the hurdles?

○     No prior experience with web development, so trying React and Node for the first time should prove interesting

Musa Jean

- How many hours have I worked since the last meeting?

  - n/a

- What was done since the last scrum meeting?

  - n/a

- What is planned to be done until the next scrum meeting?

  - All necessary installations

  - Team Schedule

  - Figma Designs

Jason Francis:

- How many hours have I worked since the last meeting?

○   n/a

●      What was done since the last scrum meeting?

○   n/a

●      What is planned to be done until the next scrum meeting?

○   To install the relevant software to be used throughout the project

○   Learn and gain experience with React

●      What are the hurdles?

○   Lack of prior experience with the software to be used for this project

Elton Lucien:

●      How many hours have I worked since the last meeting?

○   n/a

●      What was done since the last scrum meeting?

○      n/a

●      What is planned to be done until the next scrum meeting?

○     install dependencies, reach out to PO, and build a UI.

●      What are the hurdles?

○      None

Dmitrii Chzhao:

●      How many hours have I worked since the last meeting?

○   n/a

●      What was done since the last scrum meeting?

○      n/a

●      What is planned to be done until the next scrum meeting?

○     Install all the necessary software

●      What are the hurdles?

○      Learn how to use React

Date: 1/19/2022

Sprint: 1

Scrum Daily Standup day #: 3

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal, Tomas Alvarez Lopez

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Installed software and research React

- What is planned to be done until the next scrum meeting?

  - Continue learning react

- What are the hurdles?

  - none

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started looking up videos on React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Began refreshing on React Native skills

- What is planned to be done until the next scrum meeting?

  - Refresh on Node.js skills a bit using a youtube tutorial

- What are the hurdles?

  - React Native is a bit different from regular React

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Installed necessary dependencies

- What is planned to be done until the next scrum meeting?

  - Learn React/Node

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Downloaded React.js and Node.js

  - Began learning frameworks required for the project

  - Began looking into using Figma to create mockups for UI design

- What is planned to be done until the next scrum meeting?

  - Work alongside someone to design the UI in Figma

  - Continue learning React and Node

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Available time for all members

  - Weekly Planning meeting

  - Creating a few user stories

  - All necessary installtions

- What is planned to be done until the next scrum meeting?

  - Research

- What are the hurdles?

  - Design of the application

  - Creating the lessons

Jason Francis:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started learning about React

- What is planned to be done until the next scrum meeting?

  - Continue to learn more about React

- What are the hurdles?

None

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Installed and debugged dependencies

- What is planned to be done until the next scrum meeting?

  - Start a readme

- What are the hurdles?

None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - started reading React documentation

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React

- What are the hurdles?

  - Lack of time

Date: 1/20/2022

Sprint: 1

Scrum Daily Standup day #: 4

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - research React

- What is planned to be done until the next scrum meeting?

  - Continue learning react

- What are the hurdles?

  - none

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started looking up videos on React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept refreshing React skills, started refreshing Node.js skills

- What is planned to be done until the next scrum meeting?

  - Refresh more on Node and begin installing dependencies

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Downloaded React.js and Node.js

  - Began learning frameworks required for the project

  - Began looking into using Figma to create mockups for UI design

- What is planned to be done until the next scrum meeting?

  - Work alongside someone to design the UI in Figma

  - Continue learning React and Node

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Available time for all members

  - Weekly Planning meeting

  - Learning Figma

  - All necessary installations

- What is planned to be done until the next scrum meeting?

  - Research

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued to learn more about React

  - Learned more about Node.js

- What is planned to be done until the next scrum meeting?

  - To begin installing the relevant dependencies for the project

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created a readme with instructions on how to clone and run the project.

  - Created project file structure.

- What is planned to be done until the next scrum meeting?

  - With another teammate, create and share repository

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - started reading React documentation

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React

- What are the hurdles?

  - Lack of time

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 1/21/2022

Sprint: 1

Scrum Daily Standup day #: 5

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - researched React

- What is planned to be done until the next scrum meeting?

  - Continue learning react

- What are the hurdles?

  - none

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started looking up videos on React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept refreshing React skills, started refreshing Node.js skills

- What is planned to be done until the next scrum meeting?

  - Refresh more on Node and begin installing dependencies

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Downloaded React.js and Node.js

  - Began learning frameworks required for the project

  - Began looking into using Figma to create mockups for UI design

- What is planned to be done until the next scrum meeting?

  - Work alongside someone to design the UI in Figma

  - Continue learning React and Node

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Available time for all members

  - Weekly Planning meeting

  - Learning Figma

  - All necessary installations

- What is planned to be done until the next scrum meeting?

  - Research

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Installed all software needed for the project

  - Learned more about Node.js

- What is planned to be done until the next scrum meeting?

  - To continue installing the relevant dependencies for the project

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on project file structure.

  - Discussed design with PO

  - Scheduled backlog meeting

- What is planned to be done until the next scrum meeting?

  - With another teammate, on initializing a repository

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Improved my understanding of React

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 1/24/2022

Sprint: 1

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - researched React

- What is planned to be done until the next scrum meeting?

  - Continue learning react

  - Get started on login page

- What are the hurdles?

  - none

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - looking up videos on React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Begin working on login page

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Refreshed on React and Node, installed React Native with Node

- What is planned to be done until the next scrum meeting?

  - Begin meeting with other members working on the same feature to start building it out

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended backlog meeting to talk about progress in stories

  - Found and completed tutorial for Node.js

- What is planned to be done until the next scrum meeting?

  - Open issues in GitHub issue tracker to split up stories when I obtain access to the GitHub repository

  - Learn React.js for some of the front-end work that needs to be done

  - Learn how to use Figma to make UI mockups

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Available time for all members

  - Backlog

- What is planned to be done until the next scrum meeting?

  - GitHub setup

  - Creating Firebase account

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Installed all software needed for the project

  - Learned more about Node.js

  - Discussed project with other members

- What is planned to be done until the next scrum meeting?

  - Continue to learn react

  - Begin designing the UI in figma

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Added everyone to the repository as collaborators.

  - Designed Dashboard component

- What is planned to be done until the next scrum meeting?

  - With another teammate, work on Login

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Improved my understanding of React

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 1/25/2022

Sprint: 1

Scrum Daily Standup day #: 9

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got started on login page

- What is planned to be done until the next scrum meeting?

  - Continue working on login page

- What are the hurdles?

  - none

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - looking up videos on React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Begin working on login page

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept refreshing on React and Node, installed React Native with Node

- What is planned to be done until the next scrum meeting?

  - Git clone the repo that was made for the project

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Joined Github project as a collaborator

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

  - Submit first pull request to Github project

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended backlog meeting to talk about progress in stories

  - Found and completed tutorial for Node.js

- What is planned to be done until the next scrum meeting?

  - Open issues in GitHub issue tracker to split up stories when I obtain access to the GitHub repository

  - Learn React.js for some of the front-end work that needs to be done

  - Learn how to use Figma to make UI mockups

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - GitHub setup

  - Backlog

- What is planned to be done until the next scrum meeting?

  - Creating Firebase account

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Installed all software needed for the project

  - Learned more about Node.js

  - Discussed project with other members

- What is planned to be done until the next scrum meeting?

  - Continue to learn react

  - Begin designing the UI in figma

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Added a component for the Login Page, and the login Form

  - Created a homepage and a new branch for it

- What is planned to be done until the next scrum meeting?

  - With another teammate, work on Login

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Improved my understanding of React

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 1/27/2022

Sprint: 1

Scrum Daily Standup day #: 12

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got started on login page

- What is planned to be done until the next scrum meeting?

  - Continue working on login page

- What are the hurdles?

  - none

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - looking up videos on React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Begin working on login page

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept refreshing on technologies and added name to readme on Github

- What is planned to be done until the next scrum meeting?

  - Keep thinking about React components needed for features

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Downloaded project from GitHub

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended backlog meeting to talk about progress in stories

  - Found and completed tutorial for Node.js

- What is planned to be done until the next scrum meeting?

  - Open issues in GitHub issue tracker to split up stories when I obtain access to the GitHub repository

  - Learn React.js for some of the front-end work that needs to be done

  - Learn how to use Figma to make UI mockups

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - GitHub setup

  - Backlog

- What is planned to be done until the next scrum meeting?

  - Creating Firebase account

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Learned more about Node.js

  - Setup Github

- What is planned to be done until the next scrum meeting?

  - Begin designing the UI in figma

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Added a component for the Dashboard Page

  - Experimented with the stylesheet

- What is planned to be done until the next scrum meeting?

  - With another teammate, work on Dashboard

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Downloaded all the necessary software

  - Attended the backlog meeting/ understood the current progress.

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Start working on the stories.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 1/27/2022

Sprint: 1

Scrum Daily Standup day #: 11

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got started on login page

- What is planned to be done until the next scrum meeting?

  - Continue working on login page

- What are the hurdles?

  - none

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - looking up videos on React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Begin working on login page

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept refreshing on React and Node.js

- What is planned to be done until the next scrum meeting?

  - Start theorycrafting React component

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start work on UI mock up for lessons in Figma

- What is planned to be done until the next scrum meeting?

  - Open issues in GitHub issue tracker to split up stories when I obtain access to the GitHub repository

  - Learn React.js for some of the front-end work that needs to be done

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Starting on login

- What is planned to be done until the next scrum meeting?

  - Creating Firebase account

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Learned more about Node.js

  - Setup Github

- What is planned to be done until the next scrum meeting?

  - Begin designing the UI in figma

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Pushed and pulled Login branch, ready for a merge

  - Created and implemented routes

- What is planned to be done until the next scrum meeting?

  - With another teammate, work on Dashboard

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Downloaded all the necessary software

  - Attended the backlog meeting/ understood the current progress.

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Start working on the stories.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 1/28/2022

Sprint: 1

Scrum Daily Standup day #: 12

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on login page

- What is planned to be done until the next scrum meeting?

  - Continue working on login page

- What are the hurdles?

  - none

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - looking up videos on React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Begin working on login page

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept refreshing on React and Node.js

- What is planned to be done until the next scrum meeting?

  - Start theorycrafting React component

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start work on UI mock up for lessons in Figma

- What is planned to be done until the next scrum meeting?

  - Open issues in GitHub issue tracker to split up stories when I obtain access to the GitHub repository

  - Learn React.js for some of the front-end work that needs to be done

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Starting on login

- What is planned to be done until the next scrum meeting?

  - Creating Firebase account

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Setup Github

  - Joined the group’s repository on Github

- What is planned to be done until the next scrum meeting?

  - Begin designing the UI in figma

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Pushed and pulled Login branch, ready for a merge

  - Created and implemented routes

- What is planned to be done until the next scrum meeting?

  - With another teammate, work on Dashboard

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Downloaded all the necessary software

  - Attended the backlog meeting/ understood the current progress.

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Start working on the stories.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

## Sprint 2

Date:1/31/2022

Sprint: 2

Scrum Daily Standup day #: 1

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the login page.

- What is planned to be done until the next scrum meeting?

  - Add CSS to login page

  - Work on navigation

- What are the hurdles?

  - The navigation is a hurdle

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Updating and researching React

  - Met up with team

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Begin working on login page

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Keep refreshing on Node.js and React

  - Pulled changes from repo

- What is planned to be done until the next scrum meeting?

  - Keep refreshing and hopefully set up a meeting in the next two weeks or so for my feature

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repository.

- What is planned to be done until the next scrum meeting?

  - Continue learning about Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on UI mockups with Figma

  - Pulled repo and created branch to work on back-end for lessons (not pushed)

- What is planned to be done until the next scrum meeting?

  - Open issues in GitHub issue tracker to split up stories when I obtain access to the GitHub repository

  - Learn React.js for some of the front-end work that needs to be done

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created Firebase account

  - Connected firebase with the login page

  - Tested firebase

- What is planned to be done until the next scrum meeting?

  - Logout to landing page

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Setup Github

  - Joined the group’s repository on Github

- What is planned to be done until the next scrum meeting?

  - Begin designing the UI in figma

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended  PO meeting

  - Created branches and issues

- What is planned to be done until the next scrum meeting?

  - With another teammate, work on Dashboard

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Attended the meeting with the product owner.

  - Checked the functionality of other similar apps.

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, JS, and github

  - Start working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/1/2022

Sprint: 2

Scrum Daily Standup day #: 2

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the login page.

- What is planned to be done until the next scrum meeting?

  - Add CSS to login page

  - Work on navigation

- What are the hurdles?

  - The navigation is a hurdle

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Updating and researching React

  - Met up with project owner

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Begin working on login page

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept refreshing on React and Node.js

  - Kept drafting design of select screen

- What is planned to be done until the next scrum meeting?

  - Meet up with others working on same story to hopefully start coding out the select screen

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repository

- What is planned to be done until the next scrum meeting?

  - Continue learning about Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on UI mockups with Figma

  - Met with PO to discuss some topics about the app such as the structure of lessons, etc.

- What is planned to be done until the next scrum meeting?

  - Open issues in GitHub issue tracker to split up stories when I obtain access to the GitHub repository

  - Learn React.js for some of the front-end work that needs to be done

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created Firebase account

  - Connected firebase with the login page

  - Tested firebase

- What is planned to be done until the next scrum meeting?

  - Logout to landing page

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Setup Github

  - Joined the group’s repository on Github

- What is planned to be done until the next scrum meeting?

  - Begin designing the UI in figma

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Planned PO meeting and reached out to PO

  - Created and begun the creation of logout.

- What is planned to be done until the next scrum meeting?

  - With another teammate, work on Dashboard

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Downloaded all the necessary software

  - Attended the backlog meeting/ understood the current progress.

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Start working on the stories.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/2/2022

Sprint: 2

Scrum Daily Standup day #: 3

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added CSS to login page

  - Working on navigation

- What is planned to be done until the next scrum meeting?

  - Continue adding CSS to the login page

  - Continue to work on the navigation

- What are the hurdles?

  - The navigation is a hurdle

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researching React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Begin working on login page

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept refreshing on React and Node.js

  - Pulled more changes from github to repo

- What is planned to be done until the next scrum meeting?

  - Keep monitoring the project and learning React and Node.js

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repository

- What is planned to be done until the next scrum meeting?

  - Continue learning about Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looking into options between using just Node or using Node with Express to create backend API. Since we are using Firebase, I’ll have to look into whether it would be beneficial at all to use Express with the Firebase API

- What is planned to be done until the next scrum meeting?

  - Look at Firebase API documentation to see how it works

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with PO to discuss project details

- What is planned to be done until the next scrum meeting?

  - Logout to a landing page

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Joined the group’s repository on Github

- What is planned to be done until the next scrum meeting?

  - Begun working on assigned stories

  - Continued to learn about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed a popup for sound check

- What is planned to be done until the next scrum meeting?

  - With another teammate, work on Dashboard

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Downloaded all the necessary software

  - Attended the backlog meeting/ understood the current progress.

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Start working on the stories.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/3/2022

Sprint: 2

Scrum Daily Standup day #: 4

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added CSS to login page

  - Working on navigation

- What is planned to be done until the next scrum meeting?

  - Continue adding CSS to the login page

  - Continue to work on the navigation

- What are the hurdles?

  - The navigation is a hurdle

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researching React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Begin working on login page

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept refreshing on React and Node.js

  - Started sample React code to practice

- What is planned to be done until the next scrum meeting?

  - Keep monitoring the project and learning React and Node.js and keep working on sample code

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repository

- What is planned to be done until the next scrum meeting?

  - Continue learning about Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looking into options between using just Node or using Node with Express to create backend API. Since we are using Firebase, I’ll have to look into whether it would be beneficial at all to use Express with the Firebase API

- What is planned to be done until the next scrum meeting?

  - Look at Firebase API documentation to see how it works

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with PO to discuss project details

  - Firebase account research

- What is planned to be done until the next scrum meeting?

  - Logout to a landing page

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Joined the group’s repository on Github

- What is planned to be done until the next scrum meeting?

  - Begun working on assigned stories

  - Continued to learn about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Landing Page nearly complete, will send to P for approval

- What is planned to be done until the next scrum meeting?

  - With another teammate, work on Dashboard

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Checked what was done so far in the Github repository

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, JS, and github

  - Start working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/4/2022

Sprint: 2

Scrum Daily Standup day #: 5

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added CSS to login page

  - Working on navigation

- What is planned to be done until the next scrum meeting?

  - Continue adding CSS to the login page

  - Continue to work on the navigation

- What are the hurdles?

  - The navigation is a hurdle

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researching React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Begin working on login page

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept refreshing on React and Node.js

  - Kepting working on sample React code to practice

- What is planned to be done until the next scrum meeting?

  - Same as last day, keep monitoring the project and learning React and Node.js and keep working on sample code

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repository

- What is planned to be done until the next scrum meeting?

  - Continue learning about Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looking into options between using just Node or using Node with Express to create backend API. Since we are using Firebase, I’ll have to look into whether it would be beneficial at all to use Express with the Firebase API

- What is planned to be done until the next scrum meeting?

  - Look at Firebase API documentation to see how it works

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looking into what additional could be done with Firebase

- What is planned to be done until the next scrum meeting?

  - Logout to a landing page

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Joined the group’s repository on Github

- What is planned to be done until the next scrum meeting?

  - Begun working on assigned stories

  - Continued to learn about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Landing Page nearly complete, sent to PO for approval

- What is planned to be done until the next scrum meeting?

  - With another teammate, work on Dashboard

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Checked what was done so far in the Github repository

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, JS, and github

  - Start working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/7/2022

Sprint: 2

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added CSS to login page

  - Working on navigation

- What is planned to be done until the next scrum meeting?

  - Replace current CSS and login format with React bootstrap

  - Replace current navigation format with React bootstrap

  - Research reactbookstrap

- What are the hurdles?

  - The navigation is a hurdle

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researching React

  - Met with team

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Fix issues with React

- What are the hurdles?

  - Running into issues starting React. Requires troubleshooting.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kepting working on sample React code to practice

  - Pulled changes from repo

- What is planned to be done until the next scrum meeting?

  - Keep working on sample code and keeping an eye on project, trying to apply what I learn to the new changes

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repository

- What is planned to be done until the next scrum meeting?

  - Continue learning about Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looking into options between using just Node or using Node with Express to create backend API. Since we are using Firebase, I’ll have to look into whether it would be beneficial at all to use Express with the Firebase API

- What is planned to be done until the next scrum meeting?

  - Look at Firebase API documentation to see how it works

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Added all members to the Firebase account for accessing the authentication

- What is planned to be done until the next scrum meeting?

  - Logout to a landing page

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Joined the group’s repository on Github

- What is planned to be done until the next scrum meeting?

  - Continued learning about react

  - Continued to working on assigned stories

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Landing completed, will be merged

- What is planned to be done until the next scrum meeting?

  - Speak to PO, merge landing page and soundcheck popup

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Checked what was done so far in the Github repository

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, JS, and github

  - Start working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/8/2022

Sprint: 2

Scrum Daily Standup day #: 9

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on replacing current CSS and login format with React bootstrap

  - Worked on current navigation format with React bootstrap

  - Researched react bootstrap

- What is planned to be done until the next scrum meeting?

  - Replace current CSS and login format with React bootstrap

  - Replace current navigation format with React bootstrap

- What are the hurdles?

  - The navigation is a hurdle

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kept trying to fix issues with react

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Fix issues with React

- What are the hurdles?

  - Running into issues starting React. Requires troubleshooting.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Got updated on selection screen duties

- What is planned to be done until the next scrum meeting?

  - Will work on selection screen

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Fixed issues related to node

  - Pulled changes from GitHub repository

- What is planned to be done until the next scrum meeting?

  - Continue learning about Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looking into options between using just Node or using Node with Express to create backend API. Since we are using Firebase, I’ll have to look into whether it would be beneficial at all to use Express with the Firebase API

- What is planned to be done until the next scrum meeting?

  - Look at Firebase API documentation to see how it works

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Added all members to the Firebase account for accessing the authentication

- What is planned to be done until the next scrum meeting?

  - Logout to a landing page

  - Additional firebase services that could be linked with the user

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Joined the group’s repository on Github

  - Viewed work done by other team members

- What is planned to be done until the next scrum meeting?

  - Continued learning about react

  - Work with teammates on the select screen feature

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting completed with PO

  - Helped other teammates.

- What is planned to be done until the next scrum meeting?

  - Work on logout issue

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Started working on the select screen feature.

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, JS, and github.

  - Get in touch with other people working on the same feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/9/2022

Sprint: 2

Scrum Daily Standup day #: 10

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on replacing current CSS and login format with React bootstrap

  - Worked on current navigation format with React bootstrap

  - Researched react bootstrap

- What is planned to be done until the next scrum meeting?

  - Replace current CSS and login format with React bootstrap

  - Replace current navigation format with React bootstrap

- What are the hurdles?

  - The navigation is a hurdle

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kept trying to fix issues with react

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Fix issues with React

- What are the hurdles?

  - Running into issues starting React. Requires troubleshooting.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Got updated on selection screen duties

- What is planned to be done until the next scrum meeting?

  - Will work on selection screen

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repository

- What is planned to be done until the next scrum meeting?

  - Continue learning about Node/React/Javascript

- What are the hurdles?

  - Had to reinstall node

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looking into options between using just Node or using Node with Express to create backend API. Since we are using Firebase, I’ll have to look into whether it would be beneficial at all to use Express with the Firebase API

- What is planned to be done until the next scrum meeting?

  - Look at Firebase API documentation to see how it works

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Added all members to the Firebase account for accessing the authentication

- What is planned to be done until the next scrum meeting?

  - Logout to a landing page

  - Additional firebase services that could be linked with the user

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Joined the group’s repository on Github

  - Viewed work done by other team members

- What is planned to be done until the next scrum meeting?

  - Continued learning about react

  - Work with teammates on the select screen feature

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Helped other teammates with inputs

- What is planned to be done until the next scrum meeting?

  - Work on logout issue

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Started working on the select screen feature.

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, JS, and github.

  - Get in touch with other people working on the same feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/10/2022

Sprint: 2

Scrum Daily Standup day #: 11

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on replacing current CSS and login format with React bootstrap

  - Worked on current navigation format with React bootstrap

  - Researched react bootstrap

- What is planned to be done until the next scrum meeting?

  - Replace current CSS and login format with React bootstrap

  - Replace current navigation format with React bootstrap

- What are the hurdles?

  - The navigation is a hurdle

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kept trying to fix issues with react

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Fix issues with React

- What are the hurdles?

  - Running into issues starting React. Requires troubleshooting.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Created selection for sign up screen with 4 levels

- What is planned to be done until the next scrum meeting?

  - Monitor project and potentially start introducing styling to selection screen

- What are the hurdles?

  - Style sheet hasn’t been merged with project yet

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repository

- What is planned to be done until the next scrum meeting?

  - Continue learning about Node/React/Javascript

- What are the hurdles?

  - Had to reinstall node

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looking into options between using just Node or using Node with Express to create backend API. Since we are using Firebase, I’ll have to look into whether it would be beneficial at all to use Express with the Firebase API

- What is planned to be done until the next scrum meeting?

  - Look at Firebase API documentation to see how it works

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Added all members to the Firebase account for accessing the authentication

- What is planned to be done until the next scrum meeting?

  - Logout to a landing page

  - Additional firebase services that could be linked with the user

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Joined the group’s repository on Github

  - Viewed work done by other team members

- What is planned to be done until the next scrum meeting?

  - Continued learning about react

  - Work with teammates on the select screen feature

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Helped other teammates with inputs

- What is planned to be done until the next scrum meeting?

  - Work on logout issue

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Started working on the select screen feature.

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, JS, and github.

  - Get in touch with other people working on the same feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/11/2022

Sprint: 2

Scrum Daily Standup day #: 12

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on replacing current CSS and login format with React bootstrap

  - Worked on current navigation format with React bootstrap

  - Researched react bootstrap

- What is planned to be done until the next scrum meeting?

  - Replace current CSS and login format with React bootstrap

  - Replace current navigation format with React bootstrap

- What are the hurdles?

  - The navigation is a hurdle

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kept trying to fix issues with react

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Fix issues with React

- What are the hurdles?

  - Running into issues starting React. Requires troubleshooting.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Continued to monitor project and pull changes from the repo

- What is planned to be done until the next scrum meeting?

  - Keep monitoring and learning more React

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repository

- What is planned to be done until the next scrum meeting?

  - Continue learning about Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looking into options between using just Node or using Node with Express to create backend API. Since we are using Firebase, I’ll have to look into whether it would be beneficial at all to use Express with the Firebase API

- What is planned to be done until the next scrum meeting?

  - Look at Firebase API documentation to see how it works

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked at logout with Firebase

- What is planned to be done until the next scrum meeting?

  - Logout to a landing page

  - Additional firebase services that could be linked with the user

- What are the hurdles?

  - none

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Joined the group’s repository on Github

  - Viewed work done by other team members

- What is planned to be done until the next scrum meeting?

  - Continued learning about react

  - Work with teammates on the select screen feature

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Helped other teammates with inputs

- What is planned to be done until the next scrum meeting?

  - Work on logout issue

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Started working on the select screen feature.

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, JS, and github.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

## Sprint 3

wdDate: 2/14/2022

Sprint: 3

Scrum Daily Standup day #: 1

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on login page

- What is planned to be done until the next scrum meeting?

  - Continue working on login page

- What are the hurdles?

  - none

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - looking up videos on React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Begin working on login page

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Keep working on sample React code

  - Research into select screen styling

- What is planned to be done until the next scrum meeting?

  - Keep thinking of ways to style select screen

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start work on UI mock up for lessons in Figma

- What is planned to be done until the next scrum meeting?

  - Open issues in GitHub issue tracker to split up stories when I obtain access to the GitHub repository

  - Learn React.js for some of the front-end work that needs to be done

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Done with log-in and firebase

- What is planned to be done until the next scrum meeting?

  - Looking at additional firebase services

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Joined the group’s repository on Github

  - Pulled project from group github

- What is planned to be done until the next scrum meeting?

  - Learn about React.js

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finish logout issue

  - Attend po meeting

- What is planned to be done until the next scrum meeting?

  - With another teammate, work on Dashboard

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Downloaded all the necessary software

  - Attended the backlog meeting/ understood the current progress.

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Start working on the stories.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/15/2022

Sprint: 3

Scrum Daily Standup day #: 2

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on login page

- What is planned to be done until the next scrum meeting?

  - Continue working on login page

- What are the hurdles?

  - none

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - looking up videos on React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Begin working on login page

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Keep working on sample React code

  - Research into select screen styling

- What is planned to be done until the next scrum meeting?

  - Keep thinking of ways to style select screen

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start work on UI mock up for lessons in Figma

- What is planned to be done until the next scrum meeting?

  - Open issues in GitHub issue tracker to split up stories when I obtain access to the GitHub repository

  - Learn React.js for some of the front-end work that needs to be done

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Done with log-in and firebase

- What is planned to be done until the next scrum meeting?

  - Looking at additional firebase services

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Joined the group’s repository on Github

  - Pulled project from group github

- What is planned to be done until the next scrum meeting?

  - Learn about React.js

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Merged and resolved conflicts

  - Attended po meeting

- What is planned to be done until the next scrum meeting?

  - With another teammate, work on Dashboard

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Downloaded all the necessary software

  - Attended the backlog meeting/ understood the current progress.

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Start working on the stories.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/16/2022

Sprint: 3

Scrum Daily Standup day #: 2

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on login page

- What is planned to be done until the next scrum meeting?

  - Continue working on login page

- What are the hurdles?

  - none

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - looking up videos on React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Begin working on login page

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - More Research into select screen styling

- What is planned to be done until the next scrum meeting?

  - Keep thinking of ways to style select screen

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub Repository

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start work on UI mock up for lessons in Figma

- What is planned to be done until the next scrum meeting?

  - Open issues in GitHub issue tracker to split up stories when I obtain access to the GitHub repository

  - Learn React.js for some of the front-end work that needs to be done

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Done with log-in and firebase

- What is planned to be done until the next scrum meeting?

  - Looking at additional firebase services

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Joined the group’s repository on Github

  - Pulled project from group github

- What is planned to be done until the next scrum meeting?

  - Learn about React.js

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Merged and resolved conflicts

  - Attended po meeting

- What is planned to be done until the next scrum meeting?

  - With another teammate, work on Dashboard

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React

  - Downloaded all the necessary software

  - Attended the backlog meeting/ understood the current progress.

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Start working on the stories.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/17/2022

Sprint: 3

Scrum Daily Standup day #: 4

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on login page

- What is planned to be done until the next scrum meeting?

  - Continue working on login page

- What are the hurdles?

  - none

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - looking up videos on React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Begin working on login page

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Researching into select screen styling

- What is planned to be done until the next scrum meeting?

  - Finding ways to implement select screen styling

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub Repository

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start work on UI mock up for lessons in Figma

- What is planned to be done until the next scrum meeting?

  - Open issues in GitHub issue tracker to split up stories when I obtain access to the GitHub repository

  - Learn React.js for some of the front-end work that needs to be done

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Using Figma

- What is planned to be done until the next scrum meeting?

  - Sound selection

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Joined the group’s repository on Github

  - Pulled project from group github

- What is planned to be done until the next scrum meeting?

  - Learn about React.js

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished the logout feature

- What is planned to be done until the next scrum meeting?

  - Start adding sound to the app

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/18/2022

Sprint: 3

Scrum Daily Standup day #: 5

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on login page

- What is planned to be done until the next scrum meeting?

  - Continue working on login page

- What are the hurdles?

  - none

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - looking up videos on React

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Begin working on login page

- What are the hurdles?

  - Learning React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - More research into select screen styling

- What is planned to be done until the next scrum meeting?

  - Keep finding ways to implement select screen styling

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub Repository

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on media playback for sound check

- What is planned to be done until the next scrum meeting?

  - Figure out where to store sound files

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Using Figma

- What is planned to be done until the next scrum meeting?

  - Sound selection

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Joined the group’s repository on Github

  - Pulled project from group github

- What is planned to be done until the next scrum meeting?

  - Learn about React.js

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished the logout feature

- What is planned to be done until the next scrum meeting?

  - Start adding sound to the app

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/21/2022

Sprint: 3

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao, Zachary Alabre

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on login page

- What is planned to be done until the next scrum meeting?

  - Work on navigation page

- What are the hurdles?

  - none

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on getting React to work on my PC

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Fixing an issue with React

- What are the hurdles?

  - Ran into an issue with React software

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked and practiced on React sample code

- What is planned to be done until the next scrum meeting?

  - Keep finding ways to implement select screen styling and working on sample code

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on media playback for sound check

- What is planned to be done until the next scrum meeting?

  - Figure out where to store sound files

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Firebase services

- What is planned to be done until the next scrum meeting?

  - Testing logout implementation

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Joined the group’s repository on Github

  - Pulled project from group github

- What is planned to be done until the next scrum meeting?

  - Work on select screen

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished the logout feature

- What is planned to be done until the next scrum meeting?

  - Start adding sound to the app

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/23/2022

Sprint: 3

Scrum Daily Standup day #: 9

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on navigation

- What is planned to be done until the next scrum meeting?

  - Work on navigation page

- What are the hurdles?

  - Files were removed, so had to install again

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on getting React to work on my PC

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Fixing an issue with React

- What are the hurdles?

  - Ran into an issue with React software

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked and practiced on React sample code

- What is planned to be done until the next scrum meeting?

  - Keep finding ways to implement select screen styling and working on sample code

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on media playback for sound check

- What is planned to be done until the next scrum meeting?

  - Figure out where to store sound files

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Firebase services

- What is planned to be done until the next scrum meeting?

  - Testing logout implementation

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Joined the group’s repository on Github

  - Pulled project from group github

- What is planned to be done until the next scrum meeting?

  - Work on select screen

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Communicated with other students about place holders

  - Modified sign up component to remove level selection.

- What is planned to be done until the next scrum meeting?

  - Keep working on how sound should be added

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/23/2022

Sprint: 3

Scrum Daily Standup day #: 10

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked in navigation page

- What is planned to be done until the next scrum meeting?

  - Work on navigation page

- What are the hurdles?

  - Files were removed, so had to install again

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on getting React to work on my PC

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Fixing an issue with React

- What are the hurdles?

  - Ran into an issue with React software

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Keep practicing on React

- What is planned to be done until the next scrum meeting?

  - Continue practicing React and Node.js with sample code

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on media playback for sound check

- What is planned to be done until the next scrum meeting?

  - Figure out where to store sound files

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Firebase services, working with React

- What is planned to be done until the next scrum meeting?

  - Testing logout implementation

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Joined the group’s repository on Github

  - Pulled project from group github

- What is planned to be done until the next scrum meeting?

  - Work on select screen

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended PO meeting

  - Explored what needs to be done next

- What is planned to be done until the next scrum meeting?

  - Keep working on how sound should be added

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/24/2022

Sprint: 3

Scrum Daily Standup day #: 10

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on navigation page

- What is planned to be done until the next scrum meeting?

  - Work on navigation page

- What are the hurdles?

  - Files were removed, so had to install again

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on getting React to work on my PC

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Fixing an issue with React

- What are the hurdles?

  - Ran into an issue with React software

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Keep practicing on React

- What is planned to be done until the next scrum meeting?

  - Continue practicing React and Node.js with sample code

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on media playback for sound check

- What is planned to be done until the next scrum meeting?

  - Figure out where to store sound files

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Firebase services, working with React

- What is planned to be done until the next scrum meeting?

  - Testing logout implementation

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Joined the group’s repository on Github

  - Pulled project from group github

- What is planned to be done until the next scrum meeting?

  - Work on select screen

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Resolved conflicts on pushed branches

  - Explored what needs to be done next

- What is planned to be done until the next scrum meeting?

  - Keep working on how sound should be added

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 2/25/2022

Sprint: 3

Scrum Daily Standup day #: 12

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on navigation page

- What is planned to be done until the next scrum meeting?

  - Work on navigation page

- What are the hurdles?

  - Files were removed, so had to install again

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on getting React to work on my PC

- What is planned to be done until the next scrum meeting?

  - Continuing getting familiar with React

  - Fixing an issue with React

- What are the hurdles?

  - Ran into an issue with React software

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Keep practicing on React

- What is planned to be done until the next scrum meeting?

  - Continue practicing React and Node.js with sample code

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on media playback for sound check

- What is planned to be done until the next scrum meeting?

  - Figure out where to store sound files

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Testing logout branch

- What is planned to be done until the next scrum meeting?

  - Testing logout implementation

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Joined the group’s repository on Github

  - Pulled project from group github

- What is planned to be done until the next scrum meeting?

  - Work on select screen

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Merged pulled requests, Explored what needs to be done next

- What is planned to be done until the next scrum meeting?

  - Keep working on how sound should be added

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

## Sprint 4

Date: 3/7/2022

Sprint: 4

Scrum Daily Standup day #: 1

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on landing page

- What is planned to be done until the next scrum meeting?

  - Work on landing page

- What are the hurdles?

  - Files were removed, so had to install again

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got React to work on my PC

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started working on example React code for practice

- What is planned to be done until the next scrum meeting?

  - Continue monitoring project and checking what can be done for the select screen component

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Sound assets storage, sound playback ideas using React libraries

- What is planned to be done until the next scrum meeting?

  - Push sound playback to development branch

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Testing logout branch

  - Bracnh merged

- What is planned to be done until the next scrum meeting?

  - Testing logout implementation

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled additional changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Merged and archived pull requests, refractored code

- What is planned to be done until the next scrum meeting?

  - Design Lesson Modules

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/8/2022

Sprint: 4

Scrum Daily Standup day #: 2

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on landing page

- What is planned to be done until the next scrum meeting?

  - Work on landing page

- What are the hurdles?

  - Files were removed, so had to install again

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got React to work on my PC

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Keep working on example React code for practice

  - Continue monitoring project

- What is planned to be done until the next scrum meeting?

  - Continue monitoring project and checking what can be done for the select screen component

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Sound assets storage, sound playback ideas using React libraries

- What is planned to be done until the next scrum meeting?

  - Push sound playback to development branch

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Testing logout branch

  - Bracnh merged

- What is planned to be done until the next scrum meeting?

  - Testing logout implementation

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled additional changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Resolved conflicts, spoke to PO

- What is planned to be done until the next scrum meeting?

  - Implementat Lesson Modules

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/9/2022

Sprint: 4

Scrum Daily Standup day #: 3

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on landing page

- What is planned to be done until the next scrum meeting?

  - Work on landing page

- What are the hurdles?

  - Files were removed, so had to install again

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got React to work on my PC

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Keep working on example React code for practice

  - Continue monitoring project

- What is planned to be done until the next scrum meeting?

  - Continue monitoring project and checking what can be done for the select screen component

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Sound assets storage, sound playback ideas using React libraries

- What is planned to be done until the next scrum meeting?

  - Push sound playback to development branch

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Testing logout branch

  - Bracnh merged

- What is planned to be done until the next scrum meeting?

  - Testing logout implementation

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled additional changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Implemented Lesson Modules

- What is planned to be done until the next scrum meeting?

  - Continue to Implement Lesson Modules

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/10/2022

Sprint: 4

Scrum Daily Standup day #: 4

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on landing page

- What is planned to be done until the next scrum meeting?

  - Work on landing page

- What are the hurdles?

  - Files were removed, so had to install again

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on selecting screen

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on second React component for practice

- What is planned to be done until the next scrum meeting?

  - Continue monitoring project and checking what can be done for the select screen component

  - Work on practice React component

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Sound assets storage, sound playback ideas using React libraries

- What is planned to be done until the next scrum meeting?

  - Push sound playback to development branch

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Testing logout branch

  - Bracnh merged

- What is planned to be done until the next scrum meeting?

  - Testing logout implementation

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled additional changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Refractored code into new components

- What is planned to be done until the next scrum meeting?

  - Continue to Implement Lesson Modules

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/11/2022

Sprint: 4

Scrum Daily Standup day #: 5

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on landing page

- What is planned to be done until the next scrum meeting?

  - Work on landing page

- What are the hurdles?

  - Files were removed, so had to install again

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on selecting screen

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept working on second React component for practice

- What is planned to be done until the next scrum meeting?

  - Continue monitoring project and checking what can be done for the select screen component

  - Keep working on practice React component

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Sound assets storage, sound playback ideas using React libraries

- What is planned to be done until the next scrum meeting?

  - Push sound playback to development branch

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Testing logout branch

  - Bracnh merged

- What is planned to be done until the next scrum meeting?

  - Testing logout implementation

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled additional changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created new components

- What is planned to be done until the next scrum meeting?

  - Continue to Implement Lesson Modules

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/14/2022

Sprint: 4

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on landing page

- What is planned to be done until the next scrum meeting?

  - Work on landing page

- What are the hurdles?

  - Files were removed, so had to install again

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on selecting screen

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued working on second React component for practice

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Speak with team members about backlog

  - Sound playback branch

- What is planned to be done until the next scrum meeting?

  - Push sound playback to development branch

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on reset-password

- What is planned to be done until the next scrum meeting?

  - Creating reset password page

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled additional changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created new components

- What is planned to be done until the next scrum meeting?

  - Continue to Implement Lesson Modules

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/15/2022

Sprint: 4

Scrum Daily Standup day #: 9

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on landing page

- What is planned to be done until the next scrum meeting?

  - Work on landing page

- What are the hurdles?

  - Files were removed, so had to install again

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on selecting screen

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Continued working on second React component for practice

  - Pulled and examined repo changes

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Speak with team members about backlog

  - Sound playback branch

- What is planned to be done until the next scrum meeting?

  - Push sound playback to development branch

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on reset-password

  - Met with PO on updates

- What is planned to be done until the next scrum meeting?

  - Creating reset password page

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled additional changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Refractored code, and spoke to PO about mid semester progress

- What is planned to be done until the next scrum meeting?

  - Continue to Implement Lesson Modules

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/17/2022

Sprint: 4

Scrum Daily Standup day #: 10

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on landing page

- What is planned to be done until the next scrum meeting?

  - Work on landing page

- What are the hurdles?

  - Files were removed, so had to install again

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on selecting screen

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Continued working on second React component for practice

  - Pulled and examined repo changes

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Speak with team members about backlog

  - Sound playback branch

- What is planned to be done until the next scrum meeting?

  - Push sound playback to development branch

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with PO on updates

- What is planned to be done until the next scrum meeting?

  - Reset password

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled additional changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created card component for the dashboard

- What is planned to be done until the next scrum meeting?

  - Continue to Implement Lesson Modules

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/18/2022

Sprint: 4

Scrum Daily Standup day #: 12

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on landing page

- What is planned to be done until the next scrum meeting?

  - Work on landing page

- What are the hurdles?

  - Files were removed, so had to install again

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on selecting screen

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Continued working on second React component for practice

  - Pulled and examined repo changes

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from GitHub repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start working on lessons and activity stories

- What is planned to be done until the next scrum meeting?

  - Continue working on way to make lessons creation simpler

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reset password

- What is planned to be done until the next scrum meeting?

  - Lesson

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled additional changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created card component for the dashboard

- What is planned to be done until the next scrum meeting?

  - Continue to Implement Lesson Modules

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

## Sprint 5

Date: 3/21/2022

Sprint: 5

Scrum Daily Standup day #: 1

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pulled from github

- What is planned to be done until the next scrum meeting?

  - Solve errors

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on selecting screen

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Pulled and examined repo changes

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Met with team to plan sprint

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Speak with team members about backlog

  - Sound playback branch

- What is planned to be done until the next scrum meeting?

  - Push sound playback to development branch

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reset password

- What is planned to be done until the next scrum meeting?

  - Examine update to development branch

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created card component for the dashboard

- What is planned to be done until the next scrum meeting?

  - Continue to Implement Lesson Modules

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/22/2022

Sprint: 5

Scrum Daily Standup day #: 2

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pulled from github

- What is planned to be done until the next scrum meeting?

  - Solve errors

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

- What are the hurdles?

  - Issues with React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Keep practicing React with example code

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Speak with team members about backlog

  - Sound playback branch

- What is planned to be done until the next scrum meeting?

  - Push sound playback to development branch

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reset password

  - No meeting this week (PO on vacation)

- What is planned to be done until the next scrum meeting?

  - Examine update to development branch

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created pushes to the repo. Merged

- What is planned to be done until the next scrum meeting?

  - Continue to Implement Lesson Modules

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/23/2022

Sprint: 5

Scrum Daily Standup day #: 3

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pulled from github

- What is planned to be done until the next scrum meeting?

  - Solve errors

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

- What are the hurdles?

  - Issues with React

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Keep practicing React with example code

  - Kept monitoring project

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Speak with team members about backlog

  - Sound playback branch

- What is planned to be done until the next scrum meeting?

  - Push sound playback to development branch

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - No meeting this week (PO on vacation)

- What is planned to be done until the next scrum meeting?

  - Examine update to development branch

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked out on levels for activity 1

- What is planned to be done until the next scrum meeting?

  - Continue to Implement activity 1

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/24/2022

Sprint: 5

Scrum Daily Standup day #: 4

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pulled from github

- What is planned to be done until the next scrum meeting?

  - Solve errors

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Keep practicing React with example code

  - Kept monitoring project

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Speak with team members about backlog

  - Sound playback branch

- What is planned to be done until the next scrum meeting?

  - Push sound playback to development branch

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - No meeting this week (PO on vacation)

- What is planned to be done until the next scrum meeting?

  - Examine update to development branch

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked out on levels for activity 1

- What is planned to be done until the next scrum meeting?

  - Continue to Implement activity 1

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/25/2022

Sprint: 5

Scrum Daily Standup day #: 5

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pulled from github

- What is planned to be done until the next scrum meeting?

  - Solve errors

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Keep practicing React with example code

  - Kept monitoring project

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start working on lessons and activity stories

- What is planned to be done until the next scrum meeting?

  - Continue working on way to make lessons creation simpler

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - No meeting this week (PO on vacation)

- What is planned to be done until the next scrum meeting?

  - Examine update to development branch

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Unfortunately, I sustained an injury.

- What is planned to be done until the next scrum meeting?

  - Continue to Implement activity 1

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/28/2022

Sprint: 5

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pulled from github

- What is planned to be done until the next scrum meeting?

  - Solve errors

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

  - Met with team

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

  - Watching videos on React

- What are the hurdles?

  - Gap in knowledge for certain React components.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Pulled repo changes

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start working on lessons and activity stories

- What is planned to be done until the next scrum meeting?

  - Continue working on way to make lessons creation simpler

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Pull changes from git

- What is planned to be done until the next scrum meeting?

  - New backlog goals

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Unfortunately, I sustained an injury.

- What is planned to be done until the next scrum meeting?

  - Continue to Implement activity 1

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/29/2022

Sprint: 5

Scrum Daily Standup day #: 9

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pulled from github

- What is planned to be done until the next scrum meeting?

  - Solve errors

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

  - Watching videos on React

- What are the hurdles?

  - Gap in knowledge for certain React components.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1.5 hour

- What was done since the last scrum meeting?

  - Practiced React more

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start working on lessons and activity stories

- What is planned to be done until the next scrum meeting?

  - Continue working on way to make lessons creation simpler

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting with PO discussing updates

- What is planned to be done until the next scrum meeting?

  - New backlog goals

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - PO meeting, further planning.

- What is planned to be done until the next scrum meeting?

  - Continue to Implement activity 1

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/30/2022

Sprint: 5

Scrum Daily Standup day #: 10

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pulled from github

- What is planned to be done until the next scrum meeting?

  - Solve errors

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

  - Watching videos on React

- What are the hurdles?

  - Gap in knowledge for certain React components.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Practiced React more

  - Watched videos on React

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start working on lessons and activity stories

- What is planned to be done until the next scrum meeting?

  - Continue working on way to make lessons creation simpler

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting with PO discussing updates

- What is planned to be done until the next scrum meeting?

  - New backlog goals

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed the detection part of activity 1.

- What is planned to be done until the next scrum meeting?

  - Continue to Implement activity 1

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 3/31/2022

Sprint: 5

Scrum Daily Standup day #: 11

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pulled from github

- What is planned to be done until the next scrum meeting?

  - Solve errors

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

  - Watching videos on React

- What are the hurdles?

  - Gap in knowledge for certain React components.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Practed React and watched video

  - Pulled changes

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start working on lessons and activity stories

- What is planned to be done until the next scrum meeting?

  - Continue working on way to make lessons creation simpler

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting with PO discussing updates

- What is planned to be done until the next scrum meeting?

  - New backlog goals

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started the second part of activity 1.

- What is planned to be done until the next scrum meeting?

  - Continue to Implement activity 1

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/1/2022

Sprint: 5

Scrum Daily Standup day #: 12

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pulled from github

- What is planned to be done until the next scrum meeting?

  - Solve errors

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

  - Watching videos on React

- What are the hurdles?

  - Gap in knowledge for certain React components.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Practed React and watched video

  - Pulled changes

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start working on lessons and activity stories

- What is planned to be done until the next scrum meeting?

  - Continue working on way to make lessons creation simpler

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting with PO discussing updates

- What is planned to be done until the next scrum meeting?

  - New backlog goals

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued the second part of activity 1.

- What is planned to be done until the next scrum meeting?

  - Continue to Implement activity 1 part 2

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

## Sprint 6

Date: 4/4/2022

Sprint: 6

Scrum Daily Standup day #: 1

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed errors

- What is planned to be done until the next scrum meeting?

  - Work on user stories

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

  - Met with team

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

  - Watching videos on React

- What are the hurdles?

  - Gap in knowledge for certain React components.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept practicing React

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

  - Start planning Capstone 1 poster

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start working on lessons and activity stories

- What is planned to be done until the next scrum meeting?

  - Continue working on way to make lessons creation simpler

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Reading Poster requirements

- What is planned to be done until the next scrum meeting?

  - Poster for Cap 2

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued the second part of activity 1.

- What is planned to be done until the next scrum meeting?

  - Refractor code

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/5/2022

Sprint: 6

Scrum Daily Standup day #: 2

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed errors

- What is planned to be done until the next scrum meeting?

  - Work on user stories

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

  - Met with team

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

  - Watching videos on React

- What are the hurdles?

  - Gap in knowledge for certain React components.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept practicing React

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

  - Start planning Capstone 1 poster

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start working on lessons and activity stories

- What is planned to be done until the next scrum meeting?

  - Continue working on way to make lessons creation simpler

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - General bug fixing

- What is planned to be done until the next scrum meeting?

  - Poster & Code reviews

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued the second part of activity 1.

- What is planned to be done until the next scrum meeting?

  - Refractor code

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the select screen feature.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/5/2022

Sprint: 6

Scrum Daily Standup day #: 3

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed errors

- What is planned to be done until the next scrum meeting?

  - Work on user stories

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

  - Watching videos on React

- What are the hurdles?

  - Gap in knowledge for certain React components.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1.5 hour

- What was done since the last scrum meeting?

  - Kept practicing React

  - Started brainstorming Capstone 1 poster

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

  - Keep planning Capstone 1 poster

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start working on lessons and activity stories

- What is planned to be done until the next scrum meeting?

  - Continue working on way to make lessons creation simpler

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - General bug fixing

- What is planned to be done until the next scrum meeting?

  - Poster & Code review

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Refractored a few components

- What is planned to be done until the next scrum meeting?

  - Organize more code

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the features.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/7/2022

Sprint: 6

Scrum Daily Standup day #: 4

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed errors

- What is planned to be done until the next scrum meeting?

  - Work on user stories

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

  - Watching videos on React

- What are the hurdles?

  - Gap in knowledge for certain React components.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1.5 hour

- What was done since the last scrum meeting?

  - Kept practicing React

  - Started brainstorming Capstone 1 poster

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

  - Keep planning Capstone 1 poster

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start working on lessons and activity stories

- What is planned to be done until the next scrum meeting?

  - Continue working on way to make lessons creation simpler

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - General bug fixing

- What is planned to be done until the next scrum meeting?

  - Poster & Code review

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reorganized codebase

- What is planned to be done until the next scrum meeting?

  - Build a graphical component tree

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the features.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/8/2022

Sprint: 6

Scrum Daily Standup day #: 4

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed errors

- What is planned to be done until the next scrum meeting?

  - Work on user stories

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

  - Watching videos on React

- What are the hurdles?

  - Gap in knowledge for certain React components.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1.5 hour

- What was done since the last scrum meeting?

  - Kept practicing React

  - Started brainstorming Capstone 1 poster

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

  - Keep planning Capstone 1 poster

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start working on lessons and activity stories

- What is planned to be done until the next scrum meeting?

  - Continue working on way to make lessons creation simpler

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - General bug fixing

- What is planned to be done until the next scrum meeting?

  - Poster & Code review

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reorganized codebase

- What is planned to be done until the next scrum meeting?

  - Build a graphical component tree

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the features.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/11/2022

Sprint: 6

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed errors

- What is planned to be done until the next scrum meeting?

  - Work on user stories

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

  - Watching videos on React

- What are the hurdles?

  - Gap in knowledge for certain React components.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept practicing React

  - Started brainstorming Capstone 1 poster

- What is planned to be done until the next scrum meeting?

  - Monitor project and keep practicing React

  - Keep planning Capstone 1 poster

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start working on lessons and activity stories

- What is planned to be done until the next scrum meeting?

  - Continue working on way to make lessons creation simpler

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - General bug fixing

- What is planned to be done until the next scrum meeting?

  - Poster & Code review

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created a transfer plan for the codebase

- What is planned to be done until the next scrum meeting?

  - Build a detailed graphical component tree

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the features.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/12/2022

Sprint: 6

Scrum Daily Standup day #: 9

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed errors

- What is planned to be done until the next scrum meeting?

  - Work on user stories

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

  - Watching videos on React

- What are the hurdles?

  - Gap in knowledge for certain React components.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept practicing React

  - Kept brainstorming Capstone 1 poster

- What is planned to be done until the next scrum meeting?

  - Keep planning capstone project

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start working on lessons and activity stories

- What is planned to be done until the next scrum meeting?

  - Continue working on way to make lessons creation simpler

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Fixed some syntax error

- What is planned to be done until the next scrum meeting?

  - Working on Poster

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created a transfer plan for the codebase

- What is planned to be done until the next scrum meeting?

  - Build a detailed graphical component tree

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the features.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/13/2022

Sprint: 6

Scrum Daily Standup day #: 10

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed errors

- What is planned to be done until the next scrum meeting?

  - Work on user stories

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

  - Watching videos on React

- What are the hurdles?

  - Gap in knowledge for certain React components.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept practicing React

  - Kept brainstorming Capstone 1 poster

- What is planned to be done until the next scrum meeting?

  - Keep planning capstone project

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Start working on lessons and activity stories

- What is planned to be done until the next scrum meeting?

  - Continue working on way to make lessons creation simpler

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Fixed some syntax error

- What is planned to be done until the next scrum meeting?

  - Working on Poster

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Added better UI designs

- What is planned to be done until the next scrum meeting?

  - Continue fixing code

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the features.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/14/2022

Sprint: 6

Scrum Daily Standup day #: 11

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed errors

- What is planned to be done until the next scrum meeting?

  - Work on user stories

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

  - Watching videos on React

- What are the hurdles?

  - Gap in knowledge for certain React components.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept practicing React

  - Kept brainstorming Capstone 1 poster

- What is planned to be done until the next scrum meeting?

  - Keep planning capstone project

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on poster for presentation

- What is planned to be done until the next scrum meeting?

  - Work on demo videos

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Fixed some syntax error

- What is planned to be done until the next scrum meeting?

  - Working on Poster

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Refractored code

- What is planned to be done until the next scrum meeting?

  - Continue refractoring code

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the features.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/15/2022

Sprint: 6

Scrum Daily Standup day #: 12

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed poster

- What is planned to be done until the next scrum meeting?

  - Work on presentation

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issue with React

- What is planned to be done until the next scrum meeting?

  - Working on Selecting screen

  - Watching videos on React

- What are the hurdles?

  - Gap in knowledge for certain React components.

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept practicing React

  - Kept brainstorming Capstone 1 poster

- What is planned to be done until the next scrum meeting?

  - Keep planning capstone project

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Pulled changes from github repo

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on poster for presentation

- What is planned to be done until the next scrum meeting?

  - Work on demo videos

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Fixed some syntax error

- What is planned to be done until the next scrum meeting?

  - Working on Poster

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Refractored code

- What is planned to be done until the next scrum meeting?

  - Continue refractoring code

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the features.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

## Sprint 7

Date: 4/18/2022

Sprint: 7

Scrum Daily Standup day #: 1

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed poster

- What is planned to be done until the next scrum meeting?

  - Work on presentation

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assigned roles and worked on poster

- What is planned to be done until the next scrum meeting?

  - Work on the documentation

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on Capstone 1 poster

- What is planned to be done until the next scrum meeting?

  - Monitor app more and help capstone 2 students

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

  - Finished poster

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on poster for presentation

- What is planned to be done until the next scrum meeting?

  - Work on demo videos

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Fixed some syntax error

- What is planned to be done until the next scrum meeting?

  - Working on Poster

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created a presentation poster

- What is planned to be done until the next scrum meeting?

  - Work on the presentation for Friday

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the features.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/19/2022

Sprint: 7

Scrum Daily Standup day #: 2

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed poster

- What is planned to be done until the next scrum meeting?

  - Work on presentation

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assigned roles and worked on poster

- What is planned to be done until the next scrum meeting?

  - Work on the documentation

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on Capstone 1 poster

- What is planned to be done until the next scrum meeting?

  - Monitor app more and help capstone 2 students

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

  - Prepare for showcase

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on poster for presentation

- What is planned to be done until the next scrum meeting?

  - Work on demo videos

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created Poster

- What is planned to be done until the next scrum meeting?

  - Working on deliverables

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created a presentation poster

- What is planned to be done until the next scrum meeting?

  - Work on the presentation for Friday

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the features.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/20/2022

Sprint: 7

Scrum Daily Standup day #: 3

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed poster

- What is planned to be done until the next scrum meeting?

  - Work on presentation

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assigned roles and worked on poster

- What is planned to be done until the next scrum meeting?

  - Work on the documentation

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Catching up on announcements

- What is planned to be done until the next scrum meeting?

  - Helping Cap 2 students with final deliverables

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

  - Prepare for showcase

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on poster for presentation

- What is planned to be done until the next scrum meeting?

  - Work on demo videos

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created Poster

- What is planned to be done until the next scrum meeting?

  - Working on deliverables

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created a presentation poster

- What is planned to be done until the next scrum meeting?

  - Work on the presentation for Friday

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Continue working on the features.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/21/2022

Sprint: 7

Scrum Daily Standup day #: 4

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed poster

- What is planned to be done until the next scrum meeting?

  - Work on presentation

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assigned roles and worked on poster

- What is planned to be done until the next scrum meeting?

  - Work on the documentation

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Catching up on announcements

- What is planned to be done until the next scrum meeting?

  - Helping Cap 2 students with final deliverables

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

  - Prepare for showcase

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on poster for presentation

- What is planned to be done until the next scrum meeting?

  - Work on demo videos

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created Poster

- What is planned to be done until the next scrum meeting?

  - Working on deliverables

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created a presentation poster

- What is planned to be done until the next scrum meeting?

  - Work on the presentation for Friday

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Attend the showcase.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/22/2022

Sprint: 7

Scrum Daily Standup day #: 5

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed poster

- What is planned to be done until the next scrum meeting?

  - Work on presentation

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assigned roles and worked on poster

- What is planned to be done until the next scrum meeting?

  - Work on the documentation

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Catching up on announcements

- What is planned to be done until the next scrum meeting?

  - Helping Cap 2 students with final deliverables

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

  - Prepare for showcase

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on poster for presentation

- What is planned to be done until the next scrum meeting?

  - Work on demo videos

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created Poster

- What is planned to be done until the next scrum meeting?

  - Working on deliverables

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created a presentation poster

- What is planned to be done until the next scrum meeting?

  - Work on the presentation for Friday

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Attend the showcase.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/25/2022

Sprint: 7

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed poster

- What is planned to be done until the next scrum meeting?

  - Work on presentation

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assigned roles and worked on poster

- What is planned to be done until the next scrum meeting?

  - Work on the documentation

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Catching up on announcements

- What is planned to be done until the next scrum meeting?

  - Helping Cap 2 students with final deliverables

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

  - Prepare for showcase

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on poster for presentation

- What is planned to be done until the next scrum meeting?

  - Work on demo videos

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created Poster

- What is planned to be done until the next scrum meeting?

  - Working on deliverables

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created a presentation poster

- What is planned to be done until the next scrum meeting?

  - Work on the presentation for Friday

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Attend the showcase.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/26/2022

Sprint: 7

Scrum Daily Standup day #: 9

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed poster

- What is planned to be done until the next scrum meeting?

  - Work on presentation

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assigned roles and worked on poster

- What is planned to be done until the next scrum meeting?

  - Work on the documentation

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Catching up on announcements

- What is planned to be done until the next scrum meeting?

  - Helping Cap 2 students with final deliverables

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

  - Prepare for showcase

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on poster for presentation

- What is planned to be done until the next scrum meeting?

  - Work on demo videos

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created Poster

- What is planned to be done until the next scrum meeting?

  - Working on deliverables

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created a presentation poster

- What is planned to be done until the next scrum meeting?

  - Work on the presentation for Friday

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Attend the showcase.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/27/2022

Sprint: 7

Scrum Daily Standup day #: 10

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed poster

- What is planned to be done until the next scrum meeting?

  - Work on presentation

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assigned roles and worked on poster

- What is planned to be done until the next scrum meeting?

  - Work on the documentation

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Catching up on announcements

- What is planned to be done until the next scrum meeting?

  - Helping Cap 2 students with final deliverables

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

  - Prepare for showcase

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on poster for presentation

- What is planned to be done until the next scrum meeting?

  - Work on demo videos

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Senior showcase design

- What is planned to be done until the next scrum meeting?

  - Submit final deliverables

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created a presentation poster

- What is planned to be done until the next scrum meeting?

  - Work on the presentation for Friday

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Attend the showcase.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/28/2022

Sprint: 7

Scrum Daily Standup day #: 11

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed poster

- What is planned to be done until the next scrum meeting?

  - Work on presentation

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assigned roles and worked on poster

- What is planned to be done until the next scrum meeting?

  - Work on the documentation

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Catching up on announcements

- What is planned to be done until the next scrum meeting?

  - Helping Cap 2 students with final deliverables

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

  - Prepare for showcase

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on poster for presentation

- What is planned to be done until the next scrum meeting?

  - Work on demo videos

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Senior showcase design

- What is planned to be done until the next scrum meeting?

  - Submit final deliverables

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created a presentation poster

- What is planned to be done until the next scrum meeting?

  - Work on the presentation for Friday

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Attend the showcase.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None

Date: 4/29/2022

Sprint: 7

Scrum Daily Standup day #: 12

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Taylor Rivera, Musa Jean, Elton Lucien, Tomas Alvarez Lopez, Alejandro Carvajal,

Capstone 1: Miguel Pacillo, Fernando Diaz, Jason Francis, Dmitrii Chzhao

Start time:9:30 pm

End time: 10:00 pm

Taylor Rivera:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed poster

- What is planned to be done until the next scrum meeting?

  - Work on presentation

- What are the hurdles?

  - Program was not compiling

Tomas Alvarez Lopez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assigned roles and worked on poster

- What is planned to be done until the next scrum meeting?

  - Work on the documentation

- What are the hurdles?

  - N/A

Miguel Pacillo:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Catching up on announcements

- What is planned to be done until the next scrum meeting?

  - Helping Cap 2 students with final deliverables

- What are the hurdles?

  - None

Fernando Diaz:

- How many hours have I worked since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned about Node/React/Javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning Node/React/Javascript

  - Prepare for showcase

- What are the hurdles?

  - None

Alejandro Carvajal:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on poster for presentation

- What is planned to be done until the next scrum meeting?

  - Work on demo videos

- What are the hurdles?

  - None

Musa Jean

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Senior showcase design

- What is planned to be done until the next scrum meeting?

  - Submit final deliverables

- What are the hurdles?

  - None

Jason Francis:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about React

  - Pulled new changes from group github

- What is planned to be done until the next scrum meeting?

  - Continue learning more about React

- What are the hurdles?

none

Elton Lucien:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created a presentation poster

- What is planned to be done until the next scrum meeting?

  - Work on the presentation for Friday

- What are the hurdles?

  - None

Dmitrii Chzhao:

- How many hours have I worked since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Improved my understanding of React, Node, and JS

- What is planned to be done until the next scrum meeting?

  - Be more familiar with React, Node, and JS

  - Attend the showcase.

- What are the hurdles?

  - None

Zachary Alabre:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned about Node.js

- What is planned to be done until the next scrum meeting?

  - Install necessary platforms for running a Node.js program

- What are the hurdles?

  - None