Date: 01/31/2022

Sprint: 2

Scrum Daily Standup day #:1

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Timothy King, Jalen Williams, Malcolm Verdier

Capstone 1: Ailany Rodriguez, Matias Fuenzalida, Michael Wei, Amani Hunt

Start time: 9:00 pm

End time: 9:30 pm

Alexander Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created a console program that returns a ranked list of keywords from a given sentence.

  - Determined said keyword identification is only useful in comparing sentences, not useful alone.

  - Decided on NLTK as a library of use for now.

- What is planned to be done until the next scrum meeting?

  - Create and share git repo

  - Finish Schedule

  - Inform re: accountability

  - Get  Basic Section identification working and start pushing

- What are the hurdles?

  - Did not Create and share codebase

  - Did not add detail to Project Schedule.

  - Poor attendance and contributions to planning

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched and read up on libraries. Met with product owner

- What is planned to be done until the next scrum meeting?

  - Learn machine learning with Python. Reading about machine learning. Keep researching NLP. Do some more practice in Python/Pandas. Follow newest instructions from product owner.

- What are the hurdles?

  - Hurdles that we are experiencing are deciding the proper course of action at this current moment, and dividing up the work-load into manageable tasks. Also, attempting to overcome a lack of expertise in the realm of machine learning and NLP.

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Practice Python and researched machine learning

- What is planned to be done until the next scrum meeting?

  - Continue practice Python and work on keyword Identification

- What are the hurdles?

  - No hurdles.

Malcolm Verdier:

●      How many hours did I work since the last meeting?

○      2

●      What was done since the last scrum meeting?

○    Doing research on the best available libraries

●      What is planned to be done until the next scrum meeting?

○      Start working on NLTK libraries

●      What are the hurdles?

○     Lack of knowledge of the specific libraries

Jalen Williams:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research different thesaurus and synonym algorithms

  - Brushed up on Python and C

  - Researched learndash

- What is planned to be done until the next scrum meeting?

  - Continue practicing with different languages

- What are the hurdles?

  - None

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting:

  - Continue to research whether it is possible to access students' answers and how to work through the database.

- What is planned to be done until the next scrum meeting?

  - Continue to learn and work on my sentence tokenization in python.

- What are the hurdles?

  - None

Amani Hunt:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Researched NLP. Met with the PO to discuss the user stories that needed to be prioritized.

- What is planned to be done until the next scrum meeting?

  - Re-learn Tokenization in Python

  - Create a GitHub Repository

- What are the hurdles?

  - Understanding how to replicate some features of the project.

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to work on a python/machine learning course.

  - Studied NLTK library, NLTK Wordnet and other python libraries as possible solutions to our user stories.

- What is planned to be done until the next scrum meeting?

  - Continue to study machine learning processes and focus on the user stories needed to contribute to the project.

  - Setup development environment and begin to implement Wordnet as a possible solution.

- What are the hurdles?

  - Lack of understanding of complex machine learning concepts.

  - Communication

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched and learned more about ML from a published paper called “Steampunk Machine Learning”

- What is planned to be done until the next scrum meeting?

  - Continue working on user stories

  - Research on NLP, ML, and pipelines

- What are the hurdles?

  - Lack of experience which leads to difficulty learning NLP and ML