Date: 02/11/2022

Sprint: 2

Scrum Daily Standup day #:10

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Timothy King, Jalen Williams, Malcolm Verdier

Capstone 1: Ailany Rodriguez, Matias Fuenzalida, Michael Wei, Amani Hunt

Start time: 9:30 pm

End time: 10:00 pm

Alexander Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read on classification of vector matrix

  - Began section identification assuming Sentence similarity function is operational

- What is planned to be done until the next scrum meeting?

  - Install Additional Sentence transformation model library.

  - Complete Section Identification using David’s sentence similiarity

- What are the hurdles?

  - Did not add detail to Project Schedule.

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Focused on syntactical analysis. Working on some code related to the name entity recognition step, and sentence/word similarity algorithms. Observed and studied the code written by other team members. Learning JSON.

- What is planned to be done until the next scrum meeting?

  - Keep writing code. Work on the new pipeline goal, and the steps within. Keep up with what others upload to the github.

- What are the hurdles?

  - Hurdles that we are experiencing are deciding the proper course of action at this current moment, and dividing up the work-load into manageable tasks. Also, attempting to overcome a lack of expertise in the realm of machine learning and NLP.

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Study NLTK documentation

- What is planned to be done until the next scrum meeting?

  - Implement keyword identification

- What are the hurdles?

  - No hurdles.

Malcolm Verdier:

●      How many hours did I work since the last meeting?

○      2

●      What was done since the last scrum meeting?

○    created a similarity Analysis to what should match with the answers

●      What is planned to be done until the next scrum meeting?

○      get special keywords from the answers

●      What are the hurdles?

○     Lack of knowledge of the specific libraries

Jalen Williams:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Practice with the NLTK libraries

  - View the other branches set up by the team in the github

- What is planned to be done until the next scrum meeting?

  - Continuing to get familiar with the NLTK library

- What are the hurdles?

  - None

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting:

  - Setting up NLTK

  - Setting up the ide and connecting to GitHub

- What is planned to be done until the next scrum meeting?

  - Be able to easily tokenize large answers into comprehensible phrases for the machine.

  - Have the NLTK all set up and ready to work on my plan

- What are the hurdles?

  - Hard to set up.

Amani Hunt:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Researched NLP and NLTK for Python.

- What is planned to be done until the next scrum meeting?

  - Implement the code on extracting specific keywords from a piece of text.

  - Try to work with another member to get a feature up and working.

- What are the hurdles?

  - Understanding how to replicate some features of the project.

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Begun the process of grouping phrases depending on sentence structure.

  - Installed new libraries & reviewed new code.

- What is planned to be done until the next scrum meeting?

  - Separate sentences into meaningful chunks so that ML algorithms can extract meaning from text.

- What are the hurdles?

  - None.

Michael Wei:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Installed machine learning framework and review code on GitHub

- What is planned to be done until the next scrum meeting?

  - Continue working on and understand how rulebook is used for keyword extraction.

- What are the hurdles?

  - Lack of experience which leads to difficulty learning NLP and ML