Date: 02/2/2022

Sprint: 2

Scrum Daily Standup day #:3

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Timothy King, Jalen Williams, Malcolm Verdier

Capstone 1: Ailany Rodriguez, Matias Fuenzalida, Michael Wei, Amani Hunt

Start time: 9:30 pm

End time: 10:00 pm

Alexander Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read  on python packing tools

  - Read on efficient association rule generation/pruning( for once we get data)

  - Created file structure for package

- What is planned to be done until the next scrum meeting?

  - Finish Schedule

- What are the hurdles?

  - Did not add detail to Project Schedule.

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched and read up on libraries. Worked on tokenizing natural language using nltk on pandas/python via google colab. Focused on syntactical analysis.

- What is planned to be done until the next scrum meeting?

  - Learn machine learning with Python and associated libraries. Keep researching NLP. Do some more practice in Python/Pandas. Work on syntactic analysis.

- What are the hurdles?

  - Hurdles that we are experiencing are deciding the proper course of action at this current moment, and dividing up the work-load into manageable tasks. Also, attempting to overcome a lack of expertise in the realm of machine learning and NLP.

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Study and practice NLTK library

- What is planned to be done until the next scrum meeting?

  - Continue studying NLTK documentation and begin implementation of tokenization

- What are the hurdles?

  - No hurdles.

Malcolm Verdier:

●      How many hours did I work since the last meeting?

○      2

●      What was done since the last scrum meeting?

○    Doing research on the best available libraries

●      What is planned to be done until the next scrum meeting?

○      Start working on NLTK libraries

●      What are the hurdles?

○     Lack of knowledge of the specific libraries

Jalen Williams:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Practice with Python

- What is planned to be done until the next scrum meeting?

  - Get familiar with the NLTK library

- What are the hurdles?

  - None

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting:

  - Studied NLTK libraries.

  - Practiced how to tokenize the Product owners answers.

- What is planned to be done until the next scrum meeting?

  - Continue to learn and work on my sentence tokenization in python.

  - Be able to easily tokenize large answers into comprehensible phrases.

- What are the hurdles?

  - None

Amani Hunt:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Researched NLP and NLTK for Python.

- What is planned to be done until the next scrum meeting?

  - Implement the code on extracting specific keywords from a piece of text.

  - Understand how to incorporate a rulebook into keyword extraction.

- What are the hurdles?

  - Understanding how to replicate some features of the project.

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued looking at different methods for meaning extraction using NLP & ML to create the rulebook.

  - Uploaded code for tokenization onto Github.

  - Planned how to hold all of the professor answers in one variable.

- What is planned to be done until the next scrum meeting?

  - Separate sentences into meaningful chunks so that ML algorithms can extract meaning from text.

- What are the hurdles?

  - Lack of understanding of complex machine learning concepts.

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched on how to identify keyword in an answer based on a rulebook that is specific to the question being asked

- What is planned to be done until the next scrum meeting?

  - Continue working on keyword identification

  - Research on how to use NLP, ML, and pipelines for keyword identification

- What are the hurdles?

  - Lack of experience which leads to difficulty learning NLP and ML