Date: 02/3/2022

Sprint: 2

Scrum Daily Standup day #:4

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Timothy King, Jalen Williams, Malcolm Verdier

Capstone 1: Ailany Rodriguez, Matias Fuenzalida, Michael Wei, Amani Hunt

Start time: 9:30 pm

End time: 10:00 pm

Alexander Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Read  on python packing tools

  - Read on efficient association rule generation/pruning( for once we get data)

  - Created file structure for package

  - Began typing our data establishing Todos

- What is planned to be done until the next scrum meeting?

  - Finish Schedule

  - Finish typing data in pipeline

- What are the hurdles?

  - Did not add detail to Project Schedule.

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched and read up on libraries. Worked on tokenizing natural language using nltk on pandas/python via google colab. Focused on syntactical analysis.

- What is planned to be done until the next scrum meeting?

  - Keep researching NLP. Do some more practice in Python/Pandas. Work on syntactic analysis.

- What are the hurdles?

  - Hurdles that we are experiencing are deciding the proper course of action at this current moment, and dividing up the work-load into manageable tasks. Also, attempting to overcome a lack of expertise in the realm of machine learning and NLP.

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Studied NLTK documentation

- What is planned to be done until the next scrum meeting?

  - Continue studying NLTK documentation, setup up github and work on tokenization

- What are the hurdles?

  - No hurdles.

Malcolm Verdier:

●      How many hours did I work since the last meeting?

○      2

●      What was done since the last scrum meeting?

○    Setting up NLTK

●      What is planned to be done until the next scrum meeting?

○      Run a basic project

●      What are the hurdles?

○     Lack of knowledge of the specific libraries

Jalen Williams:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Practice with the NLTK libraries

- What is planned to be done until the next scrum meeting?

  - Continuing to get familiar with the NLTK library

- What are the hurdles?

  - None

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting:.

  - Practiced how to tokenize the Product owners answers.

  - Setup the development environment.

  - Researched feature extraction.

- What is planned to be done until the next scrum meeting?

  - Be able to easily tokenize large answers into comprehensible phrases for the machine.

- What are the hurdles?

  - None

Amani Hunt:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Researched NLP and NLTK for Python.

- What is planned to be done until the next scrum meeting?

  - Implement the code on extracting specific keywords from a piece of text.

  - Understand how to incorporate a rulebook into keyword extraction.

- What are the hurdles?

  - Understanding how to replicate some features of the project.

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Planned how to hold all of the professor answers in one variable.

  - Did research on next steps after tokenization for classification.

- What is planned to be done until the next scrum meeting?

  - Separate sentences into meaningful chunks so that ML algorithms can extract meaning from text.

- What are the hurdles?

  - Lack of understanding of complex machine learning concepts.

Michael Wei:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched on how to identify keyword in an answer based on a rulebook that is specific to the question being asked

- What is planned to be done until the next scrum meeting?

  - Continue working on keyword identification

  - Research on how to use NLP, ML, and pipelines for keyword identification

- What are the hurdles?

  - Lack of experience which leads to difficulty learning NLP and ML