Date: 02/7/2022

Sprint: 2

Scrum Daily Standup day #:6

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Timothy King, Jalen Williams, Malcolm Verdier

Capstone 1: Ailany Rodriguez, Matias Fuenzalida, Michael Wei, Amani Hunt

Start time: 9:30 pm

End time: 10:00 pm

Alexander Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Got pipeline up until lemmatization running

- What is planned to be done until the next scrum meeting?

  - Finish Schedule

  - Finish barebones pipeline

  - Start basing branches off Master

- What are the hurdles?

  - Did not add detail to Project Schedule.

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on natural language processing using nltk on pandas/python via google colab. Focused on syntactical analysis.Met with product owner.

- What is planned to be done until the next scrum meeting?

  - Keep researching NLP. Work on the new pipeline goal.

- What are the hurdles?

  - Hurdles that we are experiencing are deciding the proper course of action at this current moment, and dividing up the work-load into manageable tasks. Also, attempting to overcome a lack of expertise in the realm of machine learning and NLP.

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Studied NLTK documentation, implemented word and sentence tokenization

- What is planned to be done until the next scrum meeting?

  - Implement semantic reasoning

- What are the hurdles?

  - No hurdles.

Malcolm Verdier:

●      How many hours did I work since the last meeting?

○      2

●      What was done since the last scrum meeting?

○    created a similarity Analysis to what should match with the answers

●      What is planned to be done until the next scrum meeting?

○      get special keywords from the answers

●      What are the hurdles?

○     Lack of knowledge of the specific libraries

Jalen Williams:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Practice with the NLTK libraries

  - View the other branches set up by the team in the github

- What is planned to be done until the next scrum meeting?

  - Continuing to get familiar with the NLTK library

- What are the hurdles?

  - None

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting:

  - Researched feature extraction.

  - Setting up NLTK

- What is planned to be done until the next scrum meeting?

  - Be able to easily tokenize large answers into comprehensible phrases for the machine.

  - Have the NLTK all set up and ready to work on my plan

- What are the hurdles?

  - Being a beginner at python I find it hard to set up.

Amani Hunt:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Researched NLP and NLTK for Python.

- What is planned to be done until the next scrum meeting?

  - Implement the code on extracting specific keywords from a piece of text.

  - Understand how to incorporate a rulebook into keyword extraction.

- What are the hurdles?

  - Understanding how to replicate some features of the project.

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Added part-of-speech tagging functionality.

  - Begun the process of grouping phrases depending on sentence structure.

- What is planned to be done until the next scrum meeting?

  - Separate sentences into meaningful chunks so that ML algorithms can extract meaning from text.

- What are the hurdles?

  - Lack of understanding of complex machine learning concepts.

Michael Wei:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Brainstormed algorithm to look for keywords and identify synonyms.

- What is planned to be done until the next scrum meeting?

  - Work on rulebook.

- What are the hurdles?

  - Lack of experience which leads to difficulty learning NLP and ML