Date: 02/10/2022

Sprint: 2

Scrum Daily Standup day #:9

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Timothy King, Jalen Williams, Malcolm Verdier

Capstone 1: Ailany Rodriguez, Matias Fuenzalida, Michael Wei, Amani Hunt

Start time: 9:30 pm

End time: 10:00 pm

Alexander Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read  chapter 8 and 9 of NLTK reference book regarding constructing useful grammars from parsing sentences.

- What is planned to be done until the next scrum meeting?

  - Finish Schedule

  - Complete Section Identification using David’s sentence similiarity

- What are the hurdles?

  - Did not add detail to Project Schedule.

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Focused on syntactical analysis. Read up on details regarding the pipeline, work on some code related to the name entity recognition step. Observed and studied the code written by other team members. Learned JSON. Committed a file to github.

- What is planned to be done until the next scrum meeting?

  - Keep researching NLP. Work on the new pipeline goal, and the steps within. Keep up with what others upload to the github.

- What are the hurdles?

  - Hurdles that we are experiencing are deciding the proper course of action at this current moment, and dividing up the work-load into manageable tasks. Also, attempting to overcome a lack of expertise in the realm of machine learning and NLP.

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Implemented sentence similarity function

- What is planned to be done until the next scrum meeting?

  - Study NLTK documentation and continue work on pipeline

- What are the hurdles?

  - No hurdles.

Malcolm Verdier:

●      How many hours did I work since the last meeting?

○      2

●      What was done since the last scrum meeting?

○    created a similarity Analysis to what should match with the answers

●      What is planned to be done until the next scrum meeting?

○      get special keywords from the answers

●      What are the hurdles?

○     Lack of knowledge of the specific libraries

Jalen Williams:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Practice with the NLTK libraries

  - View the other branches set up by the team in the github

- What is planned to be done until the next scrum meeting?

  - Continuing to get familiar with the NLTK library

- What are the hurdles?

  - None

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting:

  - Setting up NLTK

  - Setting up the ide and connecting to GitHub

- What is planned to be done until the next scrum meeting?

  - Be able to easily tokenize large answers into comprehensible phrases for the machine.

  - Have the NLTK all set up and ready to work on my plan

- What are the hurdles?

  - Hard to set up.

Amani Hunt:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Researched NLP and NLTK for Python.

- What is planned to be done until the next scrum meeting?

  - Implement the code on extracting specific keywords from a piece of text.

  - Understand how to incorporate a rulebook into keyword extraction.

- What are the hurdles?

  - Understanding how to replicate some features of the project.

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Begun the process of grouping phrases depending on sentence structure.

  - Installed new libraries & reviewed new code.

- What is planned to be done until the next scrum meeting?

  - Separate sentences into meaningful chunks so that ML algorithms can extract meaning from text.

- What are the hurdles?

  - None.

Michael Wei:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched NLP and NLTK for Python.

  - Started writing algorithm using NLTK to identify synonyms

- What is planned to be done until the next scrum meeting?

  - Continue working on synonym algorithm and rulebook.

- What are the hurdles?

  - Lack of experience which leads to difficulty learning NLP and ML