Sprint 2 Backlog Grooming Meeting Minutes

P.O. David Gray

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Jalen Williams, Malcolm Verdier, Timothy King

Capstone 1:Michael Wei, Ailany Rodriguez, Matias Fuenzalida, Amani Hunt

Start time: 9:30 pm

End time: 10:00 pm

2/7/22

As a team we decided to add the following user stories:

Prioritize:

- <Rulebook_Inference>As an instructor, I want the system to be able to construct an inferred rulebook for student answers based upon the instructor answer

- <Keyword_Identification>As a user, I want to identify keywords in an answer based on a rulebook that is specific to the question being asked

Created:

- <Feedback>As a student, I should be able to receive feedback on any sections that are not answered correctly or are missing.

- <Grammar_Check>As a student, I should be able to receive feedback on any grammatical errors and possible solutions to the error.

- <LearnDash_Usability>As an instructor, I should be able to upload questions to LearnDash for students to practice.

- <LearnDash_Integration>As a developer, I should be able to use the LearnDash documentation to implement our model into the working system.

- <Synonym_Identification> As a developer, I want to be able to use tokenized text to     extract meanings and identify keywords plus any synonyms.

- <Section_Identification> As a professor, I wish the program identifies sections in my answer automatically.(5 points)

- <Section_Flag_Identification> As a professor, I wish the program identifies section flags for grading student answers automatically (Transforming the problem classification -> clustering) (5 points)

These are things that need to be done internally:

- As a Developer I should be able to know what NLP libraries are most relevant to address  the problems faced in our project (40 hours)

- As a Developer I should be able to know how to identify which subproblem of the NLP domain our work includes(15 hours)

- As a project member I should be able to know if the project is on track to produce our minimum deliverables for the semester, and what schections are critical(5 Hours)

- As a developer I should know what subset of the project is immediately relevant for any piece code I’m working on through a breaking down of the functionality into subsystems and modules.(10 hours)