Sprint 2 Planning Meeting Minutes:

P.O. David Gray

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Jalen Williams, Malcolm Verdier, Timothy King

Capstone 1:Michael Wei, Ailany Rodriguez, Matias Fuenzalida

Start time: 9:00 pm

End time: 10:00 pm

1/31/22

As a team we decided to add to following user stories.

- <Keyword_Identification>As a user, I want to identify keywords in an answer based on a rulebook that is specific to the question being asked (15 points)

- <Rulebook_Inference>As an instructor, I want the system to be able to construct an inferred rulebook for student answers based upon the instructor answer Dependent on: <Section_Identification> , <Section_Flag_Identification> (15 points)

- <Section_Identification> As a professor, I wish the program identifies sections in my answer automatically.(5 points)

- <Section_Flag_Identification> As a professor, I wish the program identifies section flags for grading student answers automatically (Transforming the problem classification -> clustering) (5 points)

- <Sentence_Tokenization> As a developer, I want to tokenize student & professor answers into separate sentences and words so that it can later be used by the machine. (5 points)

- <Synonym_Identification> As a developer, I want to be able to use tokenized text to     extract meanings and identify keywords plus any synonyms.(WordNet capability?) Dependent on: <Sentence_Tokenization> (8 points)

The team members indicated their willingness to work on the following user stories.

- Alexander Jimenez

- #3.<Section_Identification>

- #4.<Section_Flag_Identification>

- Timothy King

- #1. <Keyword_Identification>

- David Llerena

- #1. <Keyword_Identification>

- #6. <Synonym_Identification>

- Malcolm Verdier

- #1. <Keyword_Identification>

- <Synonym_Identification>

- Jalen Williams

- #1. <Keyword_Identification>

- Matias Fuenzalida

- #5. <Sentence_Tokenization>

- Amani Hunt

- #1. <Keyword_Identification>

- Ailany Rodriguez

- #3. <Section_Identifction>

- #6. <Synonym_Identification>

- Michael Wei

- #1. <Keyword_Identification>