Date: 02/14/2022

Sprint: 3

Scrum Daily Standup day #:1

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Timothy King, Jalen Williams, Malcolm Verdier

Capstone 1: Ailany Rodriguez, Matias Fuenzalida, Michael Wei, Amani Hunt

Start time: 9:30 pm

End time: 10:00 pm

Alexander Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Installed Additional Sentence transformation model library.

  - Finished Point Clustering

- What is planned to be done until the next scrum meeting?

  - Complete Section Identification using Point Clustering, synonyms and locality

- What are the hurdles?

  - Did not add detail to Project Schedule.

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Focused on syntactical analysis. Working on some code related to sentence/word similarity algorithms. Observed and studied the code written by other team members. Uploaded some code to github.

- What is planned to be done until the next scrum meeting?

  - Keep writing code. Work on the new pipeline goal, and the steps within. Keep up with what others upload to the github. Work specifically on improving on what we have for keyword detection. Meet with product owner.

- What are the hurdles?

  - Hurdles that we are experiencing are deciding the proper course of action at this current moment, and dividing up the work-load into manageable tasks. Also, attempting to overcome a lack of expertise in the realm of machine learning and NLP.

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Researched an approach to semantic analysis

- What is planned to be done until the next scrum meeting?

  - Implement semantic analysis approach

- What are the hurdles?

  - No hurdles.

Malcolm Verdier:

●      How many hours did I work since the last meeting?

○      2

●      What was done since the last scrum meeting?

○    created a section detection to identify sections

●      What is planned to be done until the next scrum meeting?

○      find a better way to get the sentence detection

●      What are the hurdles?

○     Lack of knowledge of the specific libraries

Jalen Williams:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Practice with the NLTK libraries

  - View the other branches set up by the team in the github

- What is planned to be done until the next scrum meeting?

  - Continuing to get familiar with the NLTK library

- What are the hurdles?

  - None

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting:

  - Setting up the ide and connecting to GitHub

- What is planned to be done until the next scrum meeting?

  - Be able to work efficiently and pick up on where my classmates left off on/

  - Have the NLTK all set up and ready to work on my plan

- What are the hurdles?

  - Github is not allowing me to see the repository

Amani Hunt:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Researched NLP and NLTK for Python.

- What is planned to be done until the next scrum meeting?

  - Implement the code on extracting specific keywords from a piece of text.

  - Try to work with another member to get a feature up and working.

- What are the hurdles?

  - Understanding how to replicate some features of the project.

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued to work on semantic analysis.

  - Downloaded anaconda in order to run current code written by the team.

- What is planned to be done until the next scrum meeting?

  - Separate sentences into meaningful chunks so that ML algorithms can extract meaning from text.

- What are the hurdles?

  - None.

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Installed machine learning framework and reviewed code on GitHub

- What is planned to be done until the next scrum meeting?

  - Continue working on and understand how rulebook is used for keyword extraction.

  - Continue reviewing code on GitHub and run in Python

- What are the hurdles?

  - Lack of experience which leads to difficulty learning NLP and ML