Date: 02/15/2022

Sprint: 3

Scrum Daily Standup day #:2

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Timothy King, Jalen Williams, Malcolm Verdier

Capstone 1: Ailany Rodriguez, Matias Fuenzalida, Michael Wei, Amani Hunt

Start time: 9:30 pm

End time: 10:00 pm

Alexander Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tested Point Clustering on  spatial points

- What is planned to be done until the next scrum meeting?

  - Get BERT library to run

  - Test Point Clustering on Student answer sentences, start including keywords or their synonyms as highly weighted seeds.

- What are the hurdles?

Environment mishaps with Python libraries.

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Focused on semantic analysis. Working on some code related to sentence/word similarity algorithms. Observed and studied the code written by other team members. Uploaded some code to github.

- What is planned to be done until the next scrum meeting?

  - Keep writing code. Keep up with what others upload to the github. Work specifically on improving on what we have for keyword detection. Try new avenues for semantic analysis.

- What are the hurdles?

  - Hurdles that we are experiencing are deciding the proper course of action at this current moment, and dividing up the work-load into manageable tasks. Also, attempting to overcome a lack of expertise in the realm of machine learning and NLP.

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Researched an approach to semantic analysis

- What is planned to be done until the next scrum meeting?

  - Implement semantic analysis approach

- What are the hurdles?

  - No hurdles.

Malcolm Verdier:

●      How many hours did I work since the last meeting?

○      2

●      What was done since the last scrum meeting?

○    created a section detection to identify sections

●      What is planned to be done until the next scrum meeting?

○      find a better way to get the sentence detection

●      What are the hurdles?

○     Lack of knowledge of the specific libraries

Jalen Williams:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Practice with the NLTK libraries

  - Research to produce the dep_parse function

- What is planned to be done until the next scrum meeting?

  - Start individual functions for the comparison of separate parts of the student and teacher answers

- What are the hurdles?

  - None

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting:

  - Setting up the ide and connecting to GitHub

  - Worked on grammar analysis

- What is planned to be done until the next scrum meeting?

  - Be able to have the grammar analysis uml diagram ready to code.

  - Have the NLTK all set up and ready to work on my plan

- What are the hurdles?

  - N/A

Amani Hunt:

- How many hours did I work since the last meeting?

  - 4 Hours

- What was done since the last scrum meeting?

  - Researched NER and Chunking NLTK

  - Create a NER algorithm by working with two other members.

- What is planned to be done until the next scrum meeting?

  - Train the NER Algo created

- What are the hurdles?

  - Training all specific phrases that are commonly used and not caught in an essay.

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to work on semantic analysis approach.

  - Implemented json files using python.

- What is planned to be done until the next scrum meeting?

  - Finish separating sentences into meaningful chunks so that ML algorithms can extract meaning from text.

- What are the hurdles?

  - None.

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Installed Pytorch and reviewed code on GitHub

- What is planned to be done until the next scrum meeting?

  - Understand semantic analysis

  - Continue reviewing code on GitHub and run in Python

- What are the hurdles?

  - Lack of experience which leads to difficulty learning NLP and ML