Sprint 3 Planning Meeting Minutes:

P.O. David Gray

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Jalen Williams, Malcolm Verdier, Timothy King

Capstone 1:Michael Wei, Ailany Rodriguez, Matias Fuenzalida

Start time: 9:30 pm

End time: 10:00 pm

2/14/22

As a team we decided to add to following user stories.

- <Keyword_Identification> As a user, I want to identify keywords in an answer based on a rulebook that is specific to the question being asked (15 points)

- <Rulebook> As an instructor, I want the system to be able to construct a rulebook for student answers based upon the instructor answer Dependent on: <Section_Identification> , <Section_Flag_Identification> (15 points)

- <Section_Identification> As a professor, I wish the program identifies sections in my answer automatically.(5 points)

- <Section_Flag_Identification> As a professor, I wish the program identifies section flags for grading student answers automatically (Transforming the problem classification -> clustering) (5 points)

- <Synonym_Identification> As a developer, I want to be able to use tokenized text to     extract meanings and identify keywords plus any synonyms.(WordNet capability?) (8 points)

The team members indicated their willingness to work on the following user stories.

- Alexander Jimenez

- #3.<Section_Identification>

- #4.<Section_Flag_Identification>

- Timothy King

- #1. <Keyword_Identification>

- #5. <Synonym_Identification>

- David Llerena

- #1. <Keyword_Identification>

- #6. <Synonym_Identification>

- Malcolm Verdier

- <Section_Identification>

- Jalen Williams

- #1. <Keyword_Identification>

- Matias Fuenzalida

- #1 <Keyword_Identification>.

- #5 <Synonym_Identification>

- Amani Hunt

- #1. <Keyword_Identification>

- Ailany Rodriguez

- <Section_Identification>

- <Section_Flag_Identification>

- Michael Wei

- #1. <Keyword_Identification>