Sprint 3 Retrospective Meeting Minutes: 30

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Timothy King, Malcolm Verdier, Jalen Williams

Capstone 1: Matias Fuenzalida, Ailany Rodriguez, Michael Wei, Amani Hunt

Date: 2/27/2022

Start time: 9:30 PM

End time: 10:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We underestimated our team’s velocity. Project has proven difficult to get a grasp on due to different members using different approaches and as a result not focusing on one approach to move forward with the project.

- Did we do a good job estimating the points (time required) for each user story?

  - We underestimated the user story points. The tasks are more difficult than we initially estimated due to lack of organization of groups working on different user stories

- Did each team member work as scheduled?

  - Each team worked accordingly.

What went right?

- The team successfully agreed on using Spacy as the pipeline.

- The team members watched the tutorial and installed Spacy to gain more knowledge to move forward with the project.

How to address the issues in the next sprint?

- How to improve the process?

  - Work to increase communication and collaboration among the team.

- How to improve the product?

  - Successfully identify different sections of student answers using rulebook.

  - Improve the rate in which the program correctly identifies sections.