Sprint 3 Review Meeting

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Timothy King, Malcolm Verdier, Jalen Williams

Capstone 1: Matias Fuenzalida, Ailany Rodriguez, Michael Wei, Amani Hunt

Date: February 27, 2022

Start time: 9:30 PM

End time: 10:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- Produce NLP pipeline (spaCy pipeline)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

- Clean up professor text to retrieve keywords

  - As a developer, I want to use keywords to identify the topic in a student answer

- Add topics to relate to keywords

  - As a developer, I want to label blocks of text

- Acquire synonyms of keywords

  - As a developer, I want to use synonyms to identify the topic in a student answer

- Relate synonyms of keywords to topic

  - As a developer, I want to label blocks of text using synonyms

- Clean up student text to prepare for student-professor topic comparison

  - As a developer, I want to clean up student topic in order to more accurately compare it to the professor’s topic

- Compare student topic to professor topic

  - As a developer, I want to compare student topic and professor topic in order to grade similarity