Date: 03/09/2022

Sprint: 4

Scrum Daily Standup day #:3

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: David Llerena, Timothy King, Jalen Williams, Malcolm Verdier, Alexander Jimenez

Capstone 1: Ailany Rodriguez, Matias Fuenzalida, Michael Wei

Start time: 9:30 pm

End time: 10:40 pm

Alexander Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Studied spacy’s text Categorizer

- What is planned to be done until the next scrum meeting?

  - Create Text Categorizer to link keyword to topic headings and start training model and view early results.

- What are the hurdles?

Unable to determine a useful cost function forl evaluation  for comparison once

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on user story #4. Researched ML models. Looked at the new data posted.

- What is planned to be done until the next scrum meeting?

  - Keep writing code. Keep up with what others upload to the github. Work on user story #4.

- What are the hurdles?

  - None.

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Studied spaCy documentation

  - Studied Gensim library documentation for alternative implementation of ML

- What is planned to be done until the next scrum meeting?

  - Continue studying spaCy documentation

  - Implement ML model using spaCy

- What are the hurdles?

  - No hurdles.

Jalen Williams:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Study spaCy documentation

- What is planned to be until the next scrum meeting?

  - Start implementation on user story 2

- What are the hurdles?

  - Time constraints and learning spaCy

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting:

  - Topic Modeling research

- What is planned to be done until the next scrum meeting?

  - Have some knowledge from topic modeling

- What are the hurdles?

  - N/A

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched text categorization using spaCy and NLP objects

- What is planned to be done until the next scrum meeting?

  - Clean up the data

  - Use the synonym function to identify topics in student answer.

  - Implement a tester function.

- What are the hurdles?

  - None

Michael Wei:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Wrote code for splitting text into sentences, finding synonyms of keywords, building dictionary of keywords, and computing probability of words in sentences

- What is planned to be done until the next scrum meeting?

  - Do research on topic modeling

  - Continue reviewing code on GitHub and run in Python

- What are the hurdles?

  - Lack of knowledge of libraries

Amani Hunt:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting:

  - Assist with the creation of the method to remove stopwords.

- What is planned to be done until the next scrum meeting?

  - Work on User Story 6 (Comparing student topics to professor topics)

- What are the hurdles?

  - N/A

Malcolm Verdier

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Nothing (Spring Break)

- What is planned to be done until the next scrum meeting?

  - Get caught up on user story 4

- What are the hurdles?

Understanding what is the next thing to do