Date: 03/10/2022

Sprint: 4

Scrum Daily Standup day #:4

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: David Llerena, Timothy King, Malcolm Verdier, Alexander Jimenez

Capstone 1: Ailany Rodriguez, Matias Fuenzalida, Michael Wei

Start time: 9:30 pm

End time: 10:40 pm

Alexander Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked through spaCy training course on training pimples

  - Wrote input function from .csv to object in python

- What is planned to be done until the next scrum meeting?

  - Determine what algorithm best takes advantage of unlabeled answers.

- What are the hurdles?

  - The whole thing isn’t running yet, so it is difficult to catch bugs without writing extensive unit tests.

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on user story #4. Researched ML models. Looked at the new data posted. Researched Sci-Kit_Learn and Feature_Extraction.txt.

- What is planned to be done until the next scrum meeting?

  - Keep writing code. Keep up with what others upload to the github. Work on user story #4.

- What are the hurdles?

  - None.

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Researched how to structure a dataset

  - Created starter dataset for example

- What is planned to be done until the next scrum meeting?

  - Continue studying spaCy documentation

  - Work towards implementing ML model

- What are the hurdles?

  - No hurdles.

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting:

  - Text similarity algorithm research

- What is planned to be done until the next scrum meeting?

  - Have found or researched multiple algorithms.

- What are the hurdles?

  - N/A

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched text categorization using spaCy and NLP objects

  - Researched how to find synonyms to transitional phrases.

- What is planned to be done until the next scrum meeting?

  - Clean up the data

  - Use the synonym function to identify topics in student answer.

  - Implement a tester function.

- What are the hurdles?

  - None

Michael Wei:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Wrote code for splitting text into sentences, finding synonyms of keywords, building dictionary of keywords, and computing probability of words in sentences

  - Topic modeling research

- What is planned to be done until the next scrum meeting?

  - Continue research on topic modeling as well as libraries and algorithms for topic modeling

  - Continue reviewing code on GitHub and run in Python

- What are the hurdles?

  - Lack of knowledge of libraries and topic modeling

Malcolm Verdier

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research on how to switch to SpaCy

- What is planned to be done until the next scrum meeting?

  - Have a working Program

- What are the hurdles?

Understanding what is the next thing to do