Date: 03/11/2022

Sprint: 4

Scrum Daily Standup day #:5

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Timothy King

Capstone 1:  Michael Wei, Matias Fuenzalida, Ailany Rodriguez

Start time: 9:30 pm

End time: 10:00 pm

Alexander Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched ML models. Looked at the new data posted. Researched Sci-Kit_Learn and Feature_Extraction.txt.

- What is planned to be done until the next scrum meeting?

  - Keep writing code. Keep up with what others upload to the github. Work on user story #4.

- What are the hurdles?

  - None.

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Researched various ML techniques

- What is planned to be done until the next scrum meeting?

  - Work towards implementing ML model for testing

- What are the hurdles?

  - No hurdles.

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting:

  - Text similarity algorithm research

  - Watched videos relating multiple algorithms.

- What is planned to be done until the next scrum meeting?

  - Have found or researched multiple algorithms.

- What are the hurdles?

  - None

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched text categorization using spaCy and NLP objects

  - Researched how to find synonyms to transitional phrases.

- What is planned to be done until the next scrum meeting?

  - Use the synonym function to identify topics in student answer.

  - Implement a tester function.

  - Structure data for topic extraction

- What are the hurdles?

  - None

Michael Wei:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Wrote code for splitting text into sentences, finding synonyms of keywords, building dictionary of keywords, and computing probability of words in sentences

  - Topic modeling research

- What is planned to be done until the next scrum meeting?

  - Continue research on topic modeling as well as libraries and algorithms for topic modeling

  - Continue reviewing code on GitHub and run in Python

- What are the hurdles?

  - Lack of knowledge of libraries and topic modeling

Malcolm Verdier

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research on how to switch to SpaCy

- What is planned to be done until the next scrum meeting?

  - Have a working Program

- What are the hurdles?

Understanding what is the next thing to do