Date: 3/15/22

Sprint: 4

Scrum Daily Standup day #: 7

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Jalen Williams

Capstone 1: Michael Wei, Matias Fuenzalida, Ailany Rodriguez

Start time: 9:30 pm

End time: 10:00 pm

Alexander Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Wrote small wrapper for program with I/o

- What is planned to be done until the next scrum meeting?

  - Determine  better way to identify student sections than topic heading flagging

- What are the hurdles?

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Text classification research

  - Reviewed code on Github and ran in Python

- What is planned to be done until the next scrum meeting?

  - Continue text classification research

  - Work on dictionary for keywords of topics

  - Continue reviewing code on Github

- What are the hurdles?

  - Lack of knowledge of text classification

  - Change of approach for project

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting:

  - Watched videos relating multiple algorithms.

- What is planned to be done until the next scrum meeting?

  - Have found or researched multiple algorithms.

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched non-ML approach to text classification

  - Came up with an a non-ML approach

- What is planned to be done until the next scrum meeting?

  - Research TF-IDF and BM25

  - Continue working on user stories

- What are the hurdles?

  - No hurdles.

Jalen Williams:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on creating a dictionary for the keywords

- What is planned to be done until the next scrum meeting?

  - Review and look into text classification

  - Continue working on the dictionary

- What are the hurdles?

  - None

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched text categorization using spaCy and NLP objects

  - Researched how to find synonyms to transitional phrases.

- What is planned to be done until the next scrum meeting?

  - Use the synonym function to identify topics in student answer.

  - Implement a tester function.

  - Structure data for topic extraction

- What are the hurdles?

  - None