Date: 3/16/22

Sprint: 4

Scrum Daily Standup day #: 8

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Timothy King

Capstone 1:  Michael Wei, Matias Fuenzalida, Ailany Rodriguez

Start time: 9:30 pm

End time: 10:00 pm

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Text classification research

  - Worked on dictionary for keywords of topics

  - Reviewed code on Github

- What is planned to be done until the next scrum meeting?

  - Continue text classification research

  - Continue working on dictionary

  - Continue reviewing code on Github

- What are the hurdles?

  - Lack of knowledge of text classification

  - Change of approach for project

David Llerena:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed bug in get_keywords function

  - Researched TF-IDF

- What is planned to be done until the next scrum meeting?

  - Study TF-IDF and BM25 techniques

  - Work on user story 2

- What are the hurdles?

  - No hurdles.

Alexander Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Setting up spacy outside of jupyter notebook

- What is planned to be done until the next scrum meeting?

  - Push the  I/O wrapper

  - Start viewing other branches for merging.

- What are the hurdles?

  - Conflicting library locations and package managers

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched text classification / categorization using spaCy and NLP objects

- What is planned to be done until the next scrum meeting?

  - Focus on new strategy.

  - Implement a tester function.

  - Structure data for topic extraction

- What are the hurdles?

  - Change of approach

  - Lack of time

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting:

  - Watched videos relating multiple algorithms.

- What is planned to be done until the next scrum meeting?

  - Have found or researched multiple algorithms.

- What are the hurdles?

  - None

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on User stories #3 and #4

  - Worked with TF-IDF code

- What is planned to be done until the next scrum meeting?

  - Keep up with research.

  - Work on user stories #3 and #4

- What are the hurdles?

  - No hurdles.