Date: 3/17/22

Sprint: 4

Scrum Daily Standup day #: 9

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Timothy King, David Llerena, Alexander Jimenez

Capstone 1:  Michael  Wei, Ailany Rodriguez, Matias Fuenzalida

Start time: 9:30 pm

End time: 10:00 pm

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed code on Github

  - Helped finish user story #2

- What is planned to be done until the next scrum meeting?

  - Help other team members with other user stories

  - Continue reviewing code on Github

- What are the hurdles?

  - None

Timothy:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched methods of grading.

- What is planned to be done until the next scrum meeting?

  - Work on user stories #3 and #4.

- What are the hurdles?

  - None

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working on user story 4.

  - Planned how to add synonyms to existing data structure.

- What is planned to be done until the next scrum meeting?

  - Write a function to append synonyms to dictionary.

- What are the hurdles?

  - Lack of time.

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting:

  - Watched videos relating multiple algorithms.

  - Starting to work on idea I have to compare professor vs student answer using cosine similarity function.

- What is planned to be done until the next scrum meeting?

  - Have found or researched multiple algorithms.

  - Test cosine similarity function finished

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed bug in get_keywords function to correctly display list of words

  - Worked on a tester file to test various functions

- What is planned to be done until the next scrum meeting?

  - Continue research and practice with tf-idf technique to implement in program

- What are the hurdles?

  - None

Alexander Jimenez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Committed I/O wrapper

- What is planned to be done until the next scrum meeting?

  - Frequency normalization function taking the decided upon data structure

- What are the hurdles?

  - Wasted work due to bad communication on my part did not check changes