Sprint 4 Planning Meeting Minutes:

P.O. David Gray

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Jalen Williams, Malcolm Verdier, Timothy King

Capstone 1:Michael Wei, Ailany Rodriguez, Matias Fuenzalida, Amani Hunt

Start time: 9:30 pm

End time: 10:00 pm

3/7/22

As a team we decided to add to following user stories.

- Clean up professor text to retrieve keywords

  - As a developer, I want to use keywords to identify the topic in a student answer

- Add topics to relate to keywords

  - As a developer, I want to label blocks of text

- Acquire synonyms of keywords

  - As a developer, I want to use synonyms to identify the topic in a student answer

- Relate synonyms of keywords to topic

  - As a developer, I want to label blocks of text using synonyms

- Clean up student text to prepare for student-professor topic comparison

  - As a developer, I want to clean up student topic in order to more accurately compare it to the professor’s topic

- Compare student topic to professor topic

  - As a developer, I want to compare student topic and professor topic in order to grade similarity

The groups indicated their willingness to work on the following user stories.

G1:  Malcolm, Timothy, Ailany

- User story #3:  Acquire synonyms of keywords

- User story #4:  Relate synonyms of keywords to topic

G2:  Alex, Matias, Amani

- User story #5:  Clean up text to prepare for student-professor topic comparison

- User story #6:  Compare student topic to professor topic

G3:  David, Michael, Jalen

- User story #1:  Clean up professor text to retrieve keywords

- User story #2:  Add topics to relate to keywords