Date: 03/21/2022

Sprint: 5

Scrum Daily Standup day #:1

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: David Llerena, Alexander Jimenez Malcolm Verdier, Jalen Williams

Capstone 1:  Michael Wei

Start time: 9:30 pm

End time: 10:30 pm

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed code on Github

- What is planned to be done until the next scrum meeting?

  - Research on TFIDF

- What are the hurdles?

  - Lack of knowledge on TFIDF

Alexander Jimenez

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Implemented frequency culling based on TFIDF

  - Implemented loading from file

- What is planned to be done until the next scrum meeting?

  - Test Code committed today.

- What are the hurdles?

  - Coordinating data structure s

Malcolm Verdier:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on LDA

- What is planned to be done until the next scrum meeting?

  - Finish program

- What are the hurdles?

  - None

Jalen Williams:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed TF-IDF and text classification

- What is planned to be done until the next scrum meeting?

  - Continue research on TF-IDF

- What are the hurdles?

  - None

Matias Fuenzalida :

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Research on finding topics using sentence/ summarizer

- What is planned to be done until the next scrum meeting?

  - Find a working method

- What are the hurdles?

  - None

Ailany Rodriguez

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Began writing code to append synonyms to dictionary.

- What is planned to be done until the next scrum meeting?

  - Tackle user story #6.

  - Work on front end.

- What are the hurdles?

  - None