Date: 03/22/2022

Sprint: 5

Scrum Daily Standup day #:2

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Alexander Jimenez, Timothy King, David Llerena

Capstone 1:  Michael Wei, Amani Hunt, Ailany Rodriguez

Start time: 9:30 pm

End time: 10:30 pm

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed code on Github

  - TFIDF research

- What is planned to be done until the next scrum meeting?

  - TFIDF research

- What are the hurdles?

  - Lack of knowledge on TFIDF

Amani Hunt:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - TF-IDF research

- What is planned to be done until the next scrum meeting?

  - Work on implementing new User stories for this sprint.

- What are the hurdles?

  - Trying to implement specific features.

Alexander Jimenez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implemented the IDF part of TFIDF

  - Fixed PROF_ANSWER data struct

  - Debugging freq_cull

- What is planned to be done until the next scrum meeting?

  - Finish debugging freq culling

- What are the hurdles?

  - Dict of Dicts wrong data structure to import stuff with the same heading.

Ailany Rodriguez

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on appending synonyms to dictionary.

  - Merging existing code into existing structure.

- What is planned to be done until the next scrum meeting?

  - Meet with PO to understand how to implement the front end.

- What are the hurdles?

  - None

Matias Fuenzalida :

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research on finding topics using sentence/ summarizer

  - Work on similarity algorithm

- What is planned to be done until the next scrum meeting?

  - Find a working method

- What are the hurdles?

  - None

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched methods of topic extraction

  - Wrote some code related to topic extraction

  - Acclimated to new group and goals

- What is planned to be done until the next scrum meeting?

  - Work on new user stories

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Implement a keyword count function to count keywords

- What is planned to be done until the next scrum meeting?

  - Work on implementing tf-idf algo to prune out keywords

- What are the hurdles?

  - No hurdles