Date: 03/23/2022

Sprint: 5

Scrum Daily Standup day #:3

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: Malcolm Verdier, Timothy King, Jalen Williams

Capstone 1:  Michael Wei, Amani Hunt, Ailany Rodriguez, Matias Fuenzalida

Start time: 9:30 pm

End time: 10:00 pm

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started watching TFIDF videos

  - Reviewed code on Github

- What is planned to be done until the next scrum meeting?

  - Continue watching TFIDF videos

- What are the hurdles?

  - Lack of knowledge on TFIDF

Malcolm Verdier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Word on LDA topic modeling

- What is planned to be done until the next scrum meeting?

  - Have a working code

- What are the hurdles?

  - None

Amani Hunt:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on a way to accurately compare both student topics and professor topics

- What is planned to be done until the next scrum meeting?

  - Try and find a sustainable Implementation for the previously mentioned problem.

- What are the hurdles?

  - None

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Familiarized myself with new user stories and the work of my teammates on those user stories

  - Wrote code related to user stories 6-8

- What is planned to be done until the next scrum meeting?

  - Work on user stories

- What are the hurdles?

  - None

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created front end skeleton using react and nodeJS.

  - Met with PO to discuss front end features.

- What is planned to be done until the next scrum meeting?

  - Create HTML portion of the website.

- What are the hurdles?

  - None

Matias Fuenzalida :

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on similarity algorithm

- What is planned to be done until the next scrum meeting?

  - Find a working method

  - Finalize algorithm

- What are the hurdles?

  - None

Jalen Williams:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review TF- IDF and github code

- What is planned to be done until the next scrum meeting?

  - Continue review of TF-IDF and text classification

- What are the hurdles?

  - None