Date: 03/28/2022

Sprint: 5

Scrum Daily Standup day #:6

Daily Scrum Meeting Minutes: 60

Attendees:

Capstone 2:  Alexander Jimenez, Jalen Williams, Malcolm Verdier, David Llerena, Timothy King

Capstone 1:  Michael Wei, Amani Hunt, Matias Fuenzalida, Ailany Rodriguez

Start time: 9:30 pm

End time: 10:30 pm

Michael Wei:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review code on Github

  - Worked on story #8

- What is planned to be done until the next scrum meeting?

  - Push code for story #8 on Github

- What are the hurdles?

  - None

Amani Hunt:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Create a getopt function for the entire project.

- What is planned to be done until the next scrum meeting?

  - Finalize the getopt function with correct arguments and conditional statements.

- What are the hurdles?

  - None

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched topic recognition possibilities.

- What is planned to be done until the next scrum meeting?

  - Continue work on stories and topic recognition.

- What are the hurdles?

  - None

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Connected HTML form (student quiz) to Express JS.

  - Allowed server to use the student answer as a variable.

- What is planned to be done until the next scrum meeting?

  - Connect the server to  getopt.py

- What are the hurdles?

  - Designing a proper pipeline for the project.

Jalen Williams:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on user story 6 and 7

- What is planned to be done until the next scrum meeting?

  - Continue to work on the user stories

- What are the hurdles?

  - None

Malcolm Verdier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on user story 8

- What is planned to be done until the next scrum meeting?

  - Get a better design in

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on function that retrieves keywords from student text

- What is planned to be done until the next scrum meeting?

  - Continue work on keywords function

  - Review code on github

- What are the hurdles?

  - None

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Wrote code for user story 8

  - Researched correlation matrices (as an alternative form to similarity matrices), and their effectiveness for topic extraction

- What is planned to be done until the next scrum meeting?

  - Continue to work on the user stories

- What are the hurdles?

  - None