Date: 03/29/2022

Sprint: 5

Scrum Daily Standup day #:7

Daily Scrum Meeting Minutes: 70

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Timothy King

Capstone 1:  Michael Wei, Amani Hunt, Ailany Rodriguez, Matias Fuenzalida

Start time: 9:30 pm

End time: 10:40 pm

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Pushed code for story #8 on Github

- What is planned to be done until the next scrum meeting?

  - Fix branch on Github

- What are the hurdles?

  - None

Amani Hunt:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Try and make the getopt file more compatible with the rest of the functions.

- What is planned to be done until the next scrum meeting?

  - Finalize the getopt function with correct arguments and conditional statements.

- What are the hurdles?

  - None

Alexander Jimenez

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed Michael’s keyword probability generator

  - Refined Tfidf sentence vector matrix

- What is planned to be done until the next scrum meeting?

  - Get k-means to spit out text chunks.

- What are the hurdles?

  - Removing noise from vectors,

  - incorporating adjacency  in distance calculation

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Checked up and updated recent github changes.

- What is planned to be done until the next scrum meeting?

  - Continue work on stories and topic recognition.

- What are the hurdles?

  - None

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on implementing python-shell extension, reading from JSON

- What is planned to be done until the next scrum meeting?

  - Choose new stories to work on while the rest of the project is worked on.

- What are the hurdles?

  - User story dependencies

David Llerena:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created JSON file for question and answer set

- What is planned to be done until the next scrum meeting?

  - Add more question and answer sets to JSON file

  - Work on keywords

- What are the hurdles?

  - None

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed and ran Michaels code, looking for a useful application for it in our user stories

  - Shared resource related to user story #5

- What is planned to be done until the next scrum meeting?

  - Work on user story #8

- What are the hurdles?

  - None