Date: 03/30/2022

Sprint: 5

Scrum Daily Standup day #:8

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2: David Llerena, Timothy King, Alexander Jimenez

Capstone 1:  Michael Wei, Ailany Rodriguez, Matias Fuenzalida

Start time: 9:30 pm

End time: 10:00 pm

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Pushed code for story #8 on Github

  - Fixed branch on Github

- What is planned to be done until the next scrum meeting?

  - Learn how to pull from Master branch and submit pull requests on Github.

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed spaCy documentation

  - Researched rule-based AI approaches

- What is planned to be done until the next scrum meeting?

  - Put more data in JSON file

  - Implement AI algo

- What are the hurdles?

  - None

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Checked up and updated recent github changes.

- What is planned to be done until the next scrum meeting?

  - Continue work on stories and topic recognition.

- What are the hurdles?

  - None

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed resources posted

  - Worked on user story #8

- What is planned to be done until the next scrum meeting?

  - Work on user stories

- What are the hurdles?

  - None

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed new methods pushed to branches.

  - Researched ways to compare two answers.

- What is planned to be done until the next scrum meeting?

  - Work on user stories

  - Link python getopt to server.js

- What are the hurdles?

  - None

Alexander Jimenez

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Identified CSV to Json library and added it my local branch

- What is planned to be done until the next scrum meeting?

  - Finish topic clustering

  - Set frontend-backend interface.

- What are the hurdles?

  - None