Date: 03/31/2022

Sprint: 5

Scrum Daily Standup day #:9

Daily Scrum Meeting Minutes: 60

Attendees:

Capstone 2: Alexander Jimenez, David Llerena, Timothy King

Capstone 1:  Michael Wei, Amani Hunt, Matias Fuenzalida, Ailany Rodriguez

Start time: 9:30 pm

End time: 10:30 pm

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued learning how to pull from Master branch and submit pull requests on Github

- What is planned to be done until the next scrum meeting?

  - Watch Github tutorial

  - Continue reviewing code on Github

- What are the hurdles?

  - Lack of familiarity on using Github

Amani Hunt:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Try and make the getopt file more compatible with the rest of the functions.

- What is planned to be done until the next scrum meeting?

  - Continue to optimize the getopt function with correct arguments and conditional statements.

- What are the hurdles?

  - None

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read 2 resources

  - Worked on user story #8

- What is planned to be done until the next scrum meeting?

  - Have a working user story #8

- What are the hurdles?

  - Hard to tell how accurate topic extraction is without student answers that have the topics pre-identified.

Amani Hunt:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created and tested CSV->JSON function

  - Genericized answer loading

  - Testing clustering on dummy data, trying to get useful results

- What is planned to be done until the next scrum meeting?

  - Continue to test clustering alg and establish output structure so it can be displayed on page

- What are the hurdles?

  - Many similar textual distances

David Llerena:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on Rule-Based AI approach

- What is planned to be done until the next scrum meeting?

  - Read about DBSCAN

  - Continue working on Rule-Based AI approach

- What are the hurdles?

  - None.

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Checked up and updated recent github changes.

  - Find approaches for tfidf approach

- What is planned to be done until the next scrum meeting?

  - Continue work on TFIDF implementation

- What are the hurdles?

  - None

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed new methods pushed to branches.

  - Began working on implementation of TFIDF.

- What is planned to be done until the next scrum meeting?

  - Work on user stories

  - Link python getopt to server.js

- What are the hurdles?

  - None