Sprint 5 Planning Meeting Minutes:

P.O. David Gray

Attendees:

Capstone 2: Jalen Williams, Alexander Jimenez, David Llerena, Malcolm Verdier

Capstone 1:  Michael Wei, Matias Fuenzalida, Ailany Rodriguez

Start time: 9:30 pm

End time: 10:00 pm

3/21/22

As a team we decided to add the following user stories.

- Clean up professor text to retrieve keywords

  - As a developer, I want to use keywords to identify the topic in a student answer

- Add topics to relate to keywords

  - As a developer, I want to label blocks of text

- Acquire synonyms of keywords

  - As a developer, I want to use synonyms to identify the topic in a student answer

- Clean up student text to prepare for student-professor topic comparison

  - As a developer, I want to clean up student topic in order to more accurately compare it to the professor’s topic

- Compare student topic to professor topic

  - As a developer, I want to compare student topic and professor topic in order to grade similarity

- Remove keywords that don’t make topics unique

  - As a developer, I want to have a list of keywords that accurately describes a topic

- Count number of references to a topic per sentence in student answer

  - As a developer, I want to know how many times a topic is referenced in a sentence so that I can label that sentence accordingly.

- Classify parts of student text

  - As a user, I want to receive feedback on whether or not I included a topic in my answer so that I can learn and improve my skills

- Display questions on webpage

  - As a user, I want to read questions so that I can answer them and practice my skills

- Create input boxes for student and professor answers

  - As a user, I want to input in answers into boxes so that I can receive feedback and my responses

- Display results on webpage

  - As a student, I want to receive feedback on my answers so that I can learn and improve my skills

The groups indicated their willingness to work on the following user stories:

G1:  David, Michael, Jalen, Timothy

- User Story 1: Clean up professor text to retrieve keywords

- User Story 2: Add topics to relate to keywords

- User Story 6: Remove keywords that don’t make topics unique

- User Story 7: Count number of references to a topic per sentence in student answer

- User Story 8: Classify parts of student text

G2:  Alex, Matias, Amani

- User Story 3: Acquire synonyms of keywords

- User Story 4: Clean up student text to prepare for student-professor topic comparison

- User Story 5: Compare student topic to professor topic

G3:  Malcolm, Ailany

- User Story 9: Display questions on webpage

- User Story 10: Create input boxes for student and professor answers

- User Story 11: Display results on webpage