Sprint 5 Review Meeting

Attendees:

Capstone 2: David Llerena, Jalen Williams, Timothy King

Capstone 1: Michael Wei, Matias Fuenzalida, Ailany Rodriguez, Amani Hunt

Date: April 3, 2022

Start time: 9:30 PM

End time: 10:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

- Clean up professor text to retrieve keywords

  - As a developer, I want to use keywords to identify the topic in a student answer

- Add topics to relate to keywords

  - As a developer, I want to label blocks of text

- Acquire synonyms of keywords

  - As a developer, I want to use synonyms to identify the topic in a student answer

- Clean up student text to prepare for student-professor topic comparison

  - As a developer, I want to clean up student topic in order to more accurately compare it to the professor’s topic

- Compare student topic to professor topic

  - As a developer, I want to compare student topic and professor topic in order to grade similarity

- Remove keywords that don’t make topics unique

  - As a developer, I want to have a list of keywords that accurately describes a topic

- Count number of references to a topic per sentence in student answer

  - As a developer, I want to know how many times a topic is referenced in a sentence so that I can label that sentence accordingly.

- Classify parts of student text

  - As a user, I want to receive feedback on whether or not I included a topic in my answer so that I can learn and improve my skills

- Display questions on webpage

  - As a user, I want to read questions so that I can answer them and practice my skills

- Create input boxes for student and professor answers

  - As a user, I want to input in answers into boxes so that I can receive feedback and my responses

- Display results on webpage

  - As a student, I want to receive feedback on my answers so that I can learn and improve my skills