Date: 04/4/2022

Sprint: 6

Scrum Daily Standup day #:1

Daily Scrum Meeting Minutes: 50

Attendees:

Capstone 2:   David Llerena, Jalen Williams, Timothy King

Capstone 1:  Michael Wei, Amani Hunt, Ailany Rodriguez, Matias Fuenzalida

Start time: 9:30 pm

End time: 10:20 pm

:

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued watching Github tutorial

- What is planned to be done until the next scrum meeting?

  - Learn how to pull from Master branch and submit pull requests

- What are the hurdles?

  - Lack of familiarity on using Github

Amani Hunt:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Implemented the remaining getopt functions

- What is planned to be done until the next scrum meeting?

  - Re-order the getopt to implement the grading in the correct order. Also place the correct parameters within each function.

- What are the hurdles?

  - None

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on similarity algorithm

  - Find approaches for tfidf approach

- What is planned to be done until the next scrum meeting?

  - Continue work on TFIDF implementation

  - Finish similarity algorithm

- What are the hurdles?

  - None

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on similarity algorithm

  - Find approaches for tfidf approach

  - Researched other libraries for similarity

- What is planned to be done until the next scrum meeting?

  - Finish similarity algorithm

  - Label keywords in student answer

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Refactored code for clarity

  - Implemented function that counts references to a topic in student answer

- What is planned to be done until the next scrum meeting?

  - Continue working on function that counts references to topics in student answer

  - Implement TF-IDF to make reference count more accurate

- What are the hurdles?

  - None

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on approach posted in resources related to GloVe soft similarity and TF/IDF

  - Kept up with the contributions of team members

- What is planned to be done until the next scrum meeting?

  - Finish approach posted in resources related to GloVe soft similarity and TF/IDF

- What are the hurdles?

  - None

Jalen Williams:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on classifying student text and counting the number of topic references

  - Reviewed teammates github contributions

- What is planned to be done until the next scrum meeting?

  - Continue to work on the user stories

- What are the hurdles?

  - None