Date: 04/5/2022

Sprint: 6

Scrum Daily Standup day #:2

Daily Scrum Meeting Minutes: 45

Attendees:

Capstone 2:   David Llerena, Timothy King

Capstone 1:  Michael Wei, Ailany Rodriguez, Matias Fuenzalida

Start time: 9:30 pm

End time: 10:15 pm

Michael Wei:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned how to pull from Master branch and submit pull requests

- What is planned to be done until the next scrum meeting?

  - Push code on Github

- What are the hurdles?

  - None

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Identified and fixed major problems with identify_keywords() function.

- What is planned to be done until the next scrum meeting?

  - Tag student sentences with its identified topic.

  - Link front end to getopt

- What are the hurdles?

  - None

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issues with similarity algorithm.

- What is planned to be done until the next scrum meeting?

  - Have similarity function ready to go

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Implemented custom TF-IDF function

- What is planned to be done until the next scrum meeting?

  - Refactor code to improve runtime

  - Test labeling of student text with TF-IDF for accuracy

  - Implement main program

- What are the hurdles?

  - None

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tested topic extraction program that uses TF/IDF + GloVe soft similarity to identify topics in the student text

- What is planned to be done until the next scrum meeting?

  - Push the program onto Github

  - Improve the function

- What are the hurdles?

  - None