Date: 04/6/2022

Sprint: 6

Scrum Daily Standup day #:3

Daily Scrum Meeting Minutes: 30

Attendees:

Capstone 2:  David Llerena, Timothy King

Capstone 1:  Michael Wei, Amani Hunt , Matias Fuenzalida

Start time: 9:30 pm

End time: 10:00 pm

David Llerena:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Cleaned up ModeAnswers csv file and renamed it rulebook.csv for clarity

  - Implemented function that pulls the desired question and answer set from the rulebook dataset

- What is planned to be done until the next scrum meeting?

  - Refactor code for efficiency and clarity

  - Implement main program to run with webpage

- What are the hurdles?

  - No hurdles

Michael Wei:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pushed code for computing "probability" that certain sections are in the document.

- What is planned to be done until the next scrum meeting?

  - Continue reviewing code on Github and working on user stories

- What are the hurdles?

  - None

Amani Hunt:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finalized the structure of getopt.

- What is planned to be done until the next scrum meeting?

  - Translate the inputs correctly from master to getopt.

- What are the hurdles?

  - None

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pushed soft similarity code

  - Worked on user stories

- What is planned to be done until the next scrum meeting?

  - Work on user stories

- What are the hurdles?

  - None

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued improving keyword identification function

- What is planned to be done until the next scrum meeting?

  - Connect front end

- What are the hurdles?

  - None

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issues with similarity algorithm.

  - Researched TFIDF

- What is planned to be done until the next scrum meeting?

  - Have similarity function ready to go

- What are the hurdles?

  - None