Date: 04/11/2022

Sprint: 6

Scrum Daily Standup day #:  6

Daily Scrum Meeting Minutes:  45

Attendees:

Capstone 2:  David Llerena, Jalen Williiams, Timothy King

Capstone 1:  Michael Wei, Amani Hunt, Matias Fuenzalida, Ailany Rodriguez

Start time: 9:30 pm

End time: 10:15 pm

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Helped finish text classification.

- What is planned to be done until the next scrum meeting?

  - Help with scoring system

- What are the hurdles?

  - None

Amani Hunt:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reorganized the getopt and reviewed the new structure of the project.

- What is planned to be done until the next scrum meeting?

  - Fully implement the getopt.

- What are the hurdles?

  - Moving from a hardcoded professor-student input to a dynamic one.

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reading up on TF IDF and research regarding similarity algorithms

- What is planned to be done until the next scrum meeting?

  - Have research done on TF IDF to further understand the concept.

- What are the hurdles?

  - None

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Planned how to structure the backend of the website

  - Looked at recent pushes for the front end (client side)

- What is planned to be done until the next scrum meeting?

  - Have a working server linked to a tester file.

- What are the hurdles?

  - Time.

David Llerena:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on similarity function

- What is planned to be done until the next scrum meeting?

  - Work on scoring system to be displayed on the results page

- What are the hurdles?

  - None

Jalen Williams:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on classifying student text and counting the number of topic references

  - Reviewed teammates github contributions

- What is planned to be done until the next scrum meeting?

  - Continue to work on the user stories

- What are the hurdles?

  - None

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched similarity functions

  - Shared research in resources

- What is planned to be done until the next scrum meeting?

  - Work on topic extraction function

  - Work on similarity approaches

  - Work on scoring system

- What are the hurdles?

  - Time